proposal for establishment of ROADMAP FOR UPDATE OF UN RULES ANNEXED TO THE 1997 VIENNA AGREEMENT

- Introduction

The draft roadmap for update of UN Rules annexed to the 1997 Vienna Agreement reproduced below was prepared by the representatives of the Russian Federation and the International Motor Vehicle Inspection Committee (CITA) following the invitation by the World Forum for Harmonization of Vehicle Regulations (WP.29) at its 157th session (TRANS/WP.29/1097 para 60).

Date: 5 Nov. 2012

| Steps | Actions |  | Timeframe |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 2012 | 2013 |  |  | 2014 |
|  |  |  | November | March | June | November |  |
|  |  |  | WP29, 158th Session | WP29, 159th Session | WP29, 160th Session | WP29, 161st Session | WP1 |
| 01.a | Roadmap proposal |  | x |  |  |  |  |
| 01.b | Draft amendment to Rule 2 ° Add M1, N1, N2, O1 and O2 category vehicles |  | x |  |  |  |  |
| 02. | Draft amendment to Rule 1 ° Add M1, N1, N2, O1 and O2 category vehicles |  |  | x |  |  |  |
| 03. | Draft periodic technical inspections requirements for electric and hybrid electric vehicles |  |  |  | x |  |  |
| 04. | Draft periodic technical inspections requirements for LPG, CNG and Hydrogen Propulsion Vehicles |  |  |  |  | x |  |
| 05. | Draft amendment to Convention on Road Traffic 1968 and Consolidated resolution on road traffic (R.E.1) regarding requirements for vehicles in service |  |  |  |  |  | x |

B.Timeline

A project plan with timings based on the activity required to deliver the current objectives of the 1997 Vienna Agreement and another international agreements. The plan will regularly be reviewed and updated to reflect the latest situation on progress and the feasibility of the timeline.

__________________________