## Slide 1
Project Implementation:
Look through Project indicators
Dejan Panovski , PIU Director , Lake Ohrid Conservation Project

## Slide 2: Component A
1.1 Adoption of recommended changes in legal acts, regulations, and policies by LOMB
1.2 All existing permits reviewed and new permits issued to all dischargers
1.3 Periodic official inspections of all permit holders carried out
1.4 Timely enforcement actions taken against priority permit holders that are not in compliance/
1.5 Environmental assessment reports for new projects reviewed and appropriate actions taken

## Slide 3: Component B
2.1 Upgraded monitoring system and network installed, and technical protocol adopted by MTF
2.2 Baseline study of available data, and diagnostic analysis of the present state of the lake and watershed is published by MTF
2.3 Annual sampling and analysis campaigns are organized and completed by MTF
2.4 Information system designed and implemented (all reliable existing data and data collected under the project), and accessible to public and private organizations and other project components
2.5 Annual reports of the MTF submitted to LOMB, and non-technical summary with data and information in a form useful to public and private decision-makers widely distributed.

## Slide 4: Component C
3.1 Community awareness program completed, and potential WMC participants identified
3.2 LOMB adopts recommendations for establishing watershed management committees
3.3 Pilot projects and catalytic measures designed to test and demonstrate affordable and cost-effective measures completed; results disseminated to WMC and watershed stakeholders
3.4 Watershed Action Plan adopted by WMC and LOMB

## Slide 5: Component D
4.1 Increased environmental NGO membership
4.2 Increase number of participants in planned activities (NGO members)
4.3 Increased number of participants in planned activities (non-NGO members)

## Slide 6: Indicator 1.1
Assessment of the present legal and institutional environmental framework has been carried out
Recommendations for improvement has been submitted to the LOMB members.
Preparation of changes on the Law for Protection of the Lakes Ohrid, Prespa and Dojran are in progress and they will be submitted for enactment through the Members of Parliament from the region.

## Slide 7: Indicators 1.2; 1.3; 1.4
There is no system of stand alone environmental permitting within the Republic of Macedonia. Control is via environmental conditions which are prescribed in National legislation
The State Environmental Inspectorate carried out 125 inspections and submitted 4 reports for violations of environmental laws in the Lake Ohrid region.
Municipal Communal Inspections in Struga and Ohrid carried out more than 500 inspections and submitted more than 100 reports for violations of environmental laws in the Lake Ohrid region.

## Slide 8: Indicators 1.5
There is no Law on Environmental Impact Assessment in the Republic of Macedonia.
According to the Law on Environment and Nature Protection and Promotion legal entities and individuals that possess sources of environment and nature pollution, are obliged to develop environmental - technological project
The State Environmental Inspectorate is the competent authority for carrying out environmental inspections and ensuring compliance with National environmental legislature. This activity has been regularly carried out in the region.

## Slide 9: Indicator 2.1
Joint technical protocol for monitoring was signed by both MTF
Second part of joint protocol signed on August 21 ,2001
Installed network between scientist from both MTF
Agreement on joint sampling and analysis on Lake Ohrid

## Slide 10: Indicators 2.2;2.3;2.4;2.5
Sampling an analysis are done on the regular periods , on some points and parameters
Still no adequate information for data collection and access to public
Improved information exchange with PIU and other components
Annual reports submitted but results are not in form useful to public and not widely distributed
Technical report from HBI by three points and requested parameters , submitted in October 2001

## Slide 11: Indicator 3.1
WMC participants identified after serial of stakeholder meetings
Six meetings with stakeholders and over 50 individual meetings
Process of training for facilitating meetings
Process of training for establishing WMC

## Slide 12: Indicator 3.2
17 representatives are elected or identified for the members of WMC
5 members elected on stakeholder meetings, 7 representatives of NGO’s and local community and 5 of public enterprises and state level
WMC established on July 11 ,2000 in presents of LOCP Coordinator
WMC adopted working program and guidelines for working , issuing WMC bulletin

## Slide 13: Indicator 3.3
Pilot projects program started with public presentation on July 18 ,2000 and with public invitation for bids
37 pilot projects in first phase , WMC excepted 14 in 5 themes
Guideline for work on final projects and for criteria is done
Final projects submission October 31,2001

## Slide 14: Indicator 3.4
Brochure of draft action plan is printed in spring 2000
Public Promotion of draft Action plan started on February 2001
Serial of public meetings in watershed
WMC revised modules in the draft action plan
Action plan ready for adaptation by LOMB

## Slide 15: Indicator 4.1
At the beginning of the LOCP, 19 NGOs with about 700 members, existed in the Lake Ohrid region.
The current situation is 42 NGOs, with more than 1400 members included in the implementation of the Component D
8 trainings on different topics were held, more that 220 NGO members participated

## Slide 16: Indicator 4.2
Green Centers in Ohrid and Struga are established
So far 23 Project proposals are implemented successfully
NGOs are working on the implementation of 10 more project financed in the last grant session. About 312 NGO members directly took part in the project activities
More than 106 other organizations were included in the project activities implemented by the NGOs.

## Slide 17: Indicator 4.3
4 joint trainings were held with Component A, where about 120 participants attended.
40 NGO members attended on trainings on project implementation
35 School teachers attended on a workshop on environmental education
31 representative of the Local Government was trained on project proposal development

## Slide 18: Project Implementation Unit
Most of equipment , consultant services and training- procured
Procurement of laboratory equipment is half realized
According to Audit and missions all procurement are under WB procedures
Providing logistic support to all components in organizing seminars conferences , study tours …
Working on media campaign for popularizing the Project
Submitted reports to WB

## Slide 19: Project Implementation Unit
International experience
* Organized several joint study tours and
attended several conferences
* Signed greements for Cooperation with
Lake Peipsi and Lake Balaton
* Participating in Working Groups for
Water management and Monitoring
under UN/ECE
*Building capacity and international
credibility of LOCP staff

## Slide 20
THE PROCESS FOR PREPARATION OF THE LAKE OHRID BASIN MANAGEMENT PLAN

## Slide 21
WORKSHOP : DEVELOPMENT OF THE MANAGEMENT PLAN OF LAKE OHRID WATERSHED: INTER-SECTORAL INTEGRATION
Joint meeting between the members of the LOMB, ISTF, MTF and the WMC.
Presentations held on watershed institutional arrangements for water management at Lake Champlain, USA/Can; Lake Constance, Ger/Aus/Swiss; Lake Peipsi, EST/RUS
Two international documents presented: Water management: Guidance on public participation and compliance with agreement, (ECE/UNEP Network of Expert on Public Participation and Compliance, Geneva, March 2000) and Recommendations and Guidelines on Sustainable River Basin Management (workshop report of “International Workshop on
River Basin Management”, The Hague, 27-29 October 1999).

## Slide 22
The current institutional arrangement for the management of transboundary Lake Ohrid watershed provide adequate cross-border cooperation and public participation, both, at local level (the watershed itself) and between the governments of the two countries.
The involvement of the NGO sector in the decision making process and the management efforts in Lake Ohrid watershed, is provided by the representatives in the LOMB and in the Watershed Management Committees.
Lake Ohrid Conservation Project established institutional arrangements and gathered human resources (included in the Lake Ohrid Management Board and its subsidiary bodies) that provide the preconditions for an effective transboundary management of the Lake Ohrid Watershed.
LESSONS LEARNT / acheivements

## Slide 23
Lake Ohrid Management Board lacks appropriate strategies and mechanisms public participation regard the acess to information, development and monitoring of the implementation of international water agreements, etc.
LESSONS LEARNT / drawbacks
The capacity of LOMB and its subsidiary bodies is currently insufficient to create and appreciation at the state and local level public officials and institutions/agencies.
There are no short-term and long-term programmes (including capacity building, financing, development analytical tools, training programs etc.).
The frequent changes of the high level officials (state and local) affect the effectiveness of the LOMB in the decision making.

## Slide 24
Development of public communication strategies and mechanisms to support the public participation in transboundary context.
The provision of financial support for the future operation, maintenance and development of the work of the Lake Ohrid joint body, and its subsidiary organs.
The capacity of all institutions needs to be strengthened and maintained by means of short-term and long-term programmes (including postgraduate education and curricula development, and establishing co-operation with river basin organisations in other lake regions).
RECOMMENDED ACTIONS

## Slide 25
Transboundary cooperation must concentrate on economic social and ecological aspects of protection of resources .
Process of public participation is important in the field of building capacity and awareness and building democratic process
* Integrated approach on Lake Ohrid watershed is complementary with EU water framework directive for river basin management
* LOCP is a model which established the basic structure for management of river Drim basin.