Action item for the Brakes GTR project

by 04/12/14
: IMMA should consider whether or not the high friction surface test could be wet

for the transition tests

: In the interests of uniformity, IMMA would see if the force values for the both

brakes together test can be aligned with the single brake test forces

: IMMA would send a consolidation of comments on the Phase II report to

Transport Canada & NHTSA

: BMW would determine what would be an appropriate low enough & high

enough surfaces for providing limit values of coefficient of friction

: BMW would need to determine the type of requirement for power assisted brake

system

: BMW would investigate how test houses cured the question of non-switchable

ABS motorcycles when evaluated for adhesion utilisation.

: Piaggio would provide with typical deceleration values for 3 wheelers

: NHTSA would research data to show if a minimum brake temperature in the

range 0-100°C could cause a repeatability problem.

: NHTSA would consider the results from the different heating procedures

(FMVSS and ECE).

by 05/01/03

: The drafting team would receive a complete first draft of the GTR, including

ABS

: NHTSA would draft a modified ECE 78 adhesion test for the group to consider.

: NHTSA would provide IMMA with a list of statistical variables needed for the

Cost Effectiveness Analysis.

In 2005:

: The drafting team would meet for an informal meeting during 57/GRRF, after

which the text would be sent to the Informal group for study and initial comment

by 05/03/01.

: 57/GRRF would be asked to approve the GTR outline table.

: IMMA would ask ACEM for the possibility of running a statistical analysis from

the MAIDS analysis

: Transport Canada & NHTSA would check the draft text with their lawyers by the

4/GTRBR meeting.

: 4/GTRBRwould be held in week 26 at the end of June

: The delivery of the final version of the 1st GTR text as a formal document to the

UN by week 28.

: The first draft of the GTR text would be presented at 58/GRRF, provided that

there had been no major disagreements at 57/GRRF in February

: The final report on cost effectiveness would be prepared by 05/12/31

In 2006:

: Final draft GTR text by April 2006 for approval by AC3 in June 2006

____________