## Slide 1: WorldSID Update
Edmund Hautmann
BMW Group
On behalf of the WorldSID Task Group
34th GRSP Session
Geneva, December 8-12, 2003
Informal document No. GRSP-34-29
Informal document No. GRSP-34-29
Agenda item A.5

## Slide 2: Outline
Background
Organization/Participants
Dummy Purchase
World Evaluation
Design Improvements
Documentation
Other Activities
Timeline

## Slide 3: Background
Justification
  Enhanced side occupant protection
    Improvement of side impact dummy biofidelity
  Harmonization
    No biomechanical reason for having different dummies in different markets – no corresponding safety benefit
Objectives
  Worldwide program to design, develop, fabricate and test a mid-sized male side impact dummy
  ISO TR 9790 Biofidelity classification: good to excellent
  Design documentation public domain

## Slide 4: Organization/Participants

## Slide 5: Participants
Organizations from around the world
Agencies, research institutes, industry
  AAM
  AAMA
  ACEA
  Autoliv
  Audi
  BAST
  BMW
  CEESAR
  DaimlerChrysler
  DOTRS – Australia
Fiat
Ford
GM
Honda
INRETS
ISO
JAMA
JARI
JMLIT
LAB
Lear
MIRA
NHTSA
Nissan
OSRP
PDB
PSA
Porsche
Renault
SIBER*
* EC Sponsored
TNO
TRC
Toyota
Transport Canada
TRL
TRW
Volvo
VW

## Slide 6: Dummy Purchase
3 dummies in the Asia/Pacific region
  Toyota
  Nissan
  JAMA
3 dummies in the European region
  SIBER (ACEA)
  PDB
  VW
5 dummies in the America’s region
  OSRP (2)
  Ford Motor Company
  Transport Canada (2)
Worldwide evaluation test program

## Slide 7: World Evaluation - Biofidelity
ISO TR 9790 testing in progress
  JAMA
  Transport Canada, OSRP
  SIBER
IHRA proposed tests in progress
  SIBER (BASt, TNO)
  No current ranking scheme for IHRA

## Slide 8: World Evaluation - Biofidelity
WorldSID
unacceptable marginal fair good excellent
0 2,6 4,4 6,5 8,6 10
ES-2 4,6
DOT-SID 2,3
Highest ISO TR 9790 Biofidelity Rating for WorldSID
7,3
BioSID 5,7
Production version is expected to do even better

## Slide 9: World Evaluation - Vehicle Tests
To date 16 full scale crash tests
  Transport Canada
  ACEA -SIBER
    Volvo, LAB-Utac, BMW, DC, VW, Fiat, Audi)
  Toyota
Further tests
  Ford in Nov/Dec ´03
  Ford Australia in Nov/Dec ´03
  Accident reconstruction tests at BASt in Jan ´04
  JMLIT in Feb/March ´04

## Slide 10: World Evaluation - Vehicle Tests
Test procedures
    FMVSS 201 pole
    FMVSS 214
    LINCAP
    ECE-R-95
    EURO-NCAP barrier
    EURO-NCAP pole
    IIHS barrier
    IHRA proposed oblique pole
Analysis in process
Notes:     Durability and handling
    Responses compared to other Side Impact Dummies
    Plausibility of responses (no flat tops, no internal load pathes…)
    Overall dummy kinematic

## Slide 11: World Evaluation - Vehicle Tests
US LINCAP test
  Crabbed barrier
  62 km/h

## Slide 12: World Evaluation - Vehicle Tests
Two repeat ECE-R-95 tests
Thoracic spine accleration at T1
Thoracic spine accleration at T12

## Slide 13: World Evaluation - Vehicle Tests
Two repeat ECE-R-95 tests
Middle thoracic rib deflection
Upper thoracic rib acceleration

## Slide 14: World Evaluation - Vehicle Tests
WorldSID kinematic in 201 pole test
  Shoulder shrugs and flexes

## Slide 15: World Evaluation – Sled Testing
To date 52 sled tests conducted
  DC (US)
  ACEA -SIBER (Fiat, Porsche)
  SIBER (MIRA)
Analysis in process
  Durability
  Sensitivity (impact location, offset, impact angle)
  Repeatability
  Reproducibility

## Slide 16: World Evaluation - Verification
Verification tests conducted by world labs
  Repeatability
  Develop verification test corridors
Proposed corridors available in January 2004

## Slide 17: Design Improvements
Rib doubler
  Minimize rib inversion
  Reduce stress concentration
Replace IR-Tracc with string pot
Rubber covered rib stop
  Protect string pot
Improve shoulder durability

## Slide 18: Documentation
ISO documentation to support GTR
  January 30th: ISO/WD 15830-Rev 1 to ISO/TC22/SC12/WG5
    Request for consensus and comments no later as March 1st
  April 2004: ISO/WD 15830 -Rev 2 to ISO/TC22/SC12
    Start process for ISO/CD 15830
  Autumn 2004: ISO/CD 15830 to ISO/TC22
    Start process for ISO DIS 15830
ISO 15830 available by end of 2004
Notes: DIS: Draft Internationl Standard?, which must be agreed at the highest levels in ISO
ISO/TR 15830 available by end of 2004, assuming editorial and technical approval s at each stage

## Slide 19: Other Activities
Injury risk curves
  ISO/TC22/SC12/WG5 resolution to request ISO/TC22/SC12/WG6 to develop injury risk curves for the WorldSID
Seating procedure
  ISO/TC22/SC12/WG5 resolution to request ISO/TC22/SC10 to develop a seating procedure for the WorldSID
Notes: DIS: Draft Internationl Standard?, which must be agreed at the highest levels in ISO
ISO/TR 15830 available by end of 2004, assuming editorial and technical approval s at each stage

## Slide 20: Timeline
Complete biofidelity testing and analysis December 2003
Complete vehicle and sled test analysis January 2004
Complete accident reconstruction tests January 2004
Production design sign off January 23rd, 2004
Production release into public domain March 9th, 2004
WorldSID Launch
  World-presentation showing the physical dummy and accompanied evaluation results in May/June 2004
  Separate regional launches including full scale tests
Notes: DIS: Draft Internationl Standard?, which must be agreed at the highest levels in ISO
ISO/TR 15830 available by end of 2004, assuming editorial and technical approval s at each stage

## Slide 21
Thank you !
www.worldsid.org