| UNITED NATIONS |  | E |
| --- | --- | --- |
|  | Economic and Social Council | Distr. GENERAL ECE/TRANS/SC.2/2006/2/Add.1 13 October 2006 ENGLISH Original: RUSSIAN ENGLISH AND RUSSIAN ONLY |

ECONOMIC COMMISSION FOR EUROPE

INLAND TRANSPORT COMMITTEE

Working Party on Rail Transport

Sixtieth session
Geneva, 15-17 November 2006
Agenda item 3 (b)

## Euro-Asian transport corridors*

## Transmitted by the Committee of the Organization for
Cooperation between Railways (OSJD)

1.	The programme of work of the Organization for Cooperation between Railways (OSJD) for 2005-2010 calls for the development within the Organization of comprehensive plans for the improvement of transport and the development of OSJD transport corridors (hereinafter, Comprehensive Plan).  The Comprehensive Plans for OSJD Corridors Nos. 1, 9 and 11 were completed in 2006 and endorsed by the thirty-fourth session of the OSJD Ministerial Meeting, held in Sofia in June 2006.

2.	Of the three corridors, Corridor No. 1 has the greatest capacity and is the best equipped.  Its overall length, including branch lines, is 24,800 kilometres.  The most important branch lines are in Kazakhstan, China and Mongolia.

*  The ECE Transport Division has submitted the present document after the official document deadline due to resource constraints.

GE.06-25845  (E)    141106    151106

3.	Corridor No. 1 passes through 11 countries, namely Poland, Latvia, Lithuania, Estonia, Belarus, the Russian Federation, Kazakhstan, Uzbekistan, China, Mongolia and the Democratic People’s Republic of Korea.

4.	The main route of the corridor is:  Kunowice-Warszawa-Brest-Minsk-Moskva-Nizhny Novgorod-Sverdlovsk (Ekaterinburg)-Omsk-Novosibirsk-Krasnoyarsk-Irkutsk -Nakhodka/Vanino/Khasan.

5.	On certain sections of the corridor in 2005, the maximum volume of freight was nearly 100 million tonnes in the Russian Federation (Omsk-Barabinsk-Novosibirsk) and 150 million tonnes in China (Beijing-Tianjin), in both directions.  There are 38 terminals along the route.

6.	Section 1 of the Comprehensive Plan calls for the upgrading of infrastructure along the Polish, Belarusian, Russian and Chinese sections of the route to accommodate speeds up to 160 km/h, the construction of second tracks in the Russian Federation, Mongolia and China, and the construction of third tracks at bottlenecks in the Russian Federation (Tyumen-Voinovka, Novosibirsk-Chulymskaya, Moskva (Voskresensk)-Ryazan).  Bridge crossings will be built and station arrival and departure tracks will be lengthened to accommodate heavy-tonnage trains.  Port-approach stations will be developed and built, routes electrified, automatic blocking systems introduced and the dispatching system for the corridor’s sections will be fitted with interlocking controls.

7.	Section 2 addresses containerization; section 3, information technology; section 4, improvements in the operation of border crossings; section 5, tarification issues; section 6, cargo safety/integrity and insurance; and section 7, joint activities to expedite carriage and make the corridor more competitive.

8.	The section on the technical and operational specifications for the infrastructure of OSJD Corridor No. 1 indicates the equipment status of the corridor’s sections and projects the volume of freight that should be carried when the Comprehensive Plan is completed in 2010.

9.	For example, on certain sections of the Russian and Chinese railways, projected freight volumes will be 142 and 194 million tonnes respectively in 2010.

## Future railway infrastructure developments

| Section (station) | Period | Action |
| --- | --- | --- |
| Corridor No. 1: Kunowice-Warszawa-Brest-Minsk-Moskva-Nizhny Novgorod-Kotelnich-Perm-Sverdlovsk-Omsk-Novosibirsk-Krasnoyarsk-Irkutsk-Zaudinsky-Karymskaya-Volochaevka - Nakhodka/Vanino/Khasan. |  |  |
| Poland |  |  |
| Malaszewicze | 2009-2010* | Development of the border crossing |
| Warszawa-Brest | by 2008 | Infrastructure upgrading |
| Belarus |  |  |
| Brest-Minsk | 2005-2006 | Construction of an optical fibre link |
| Brest-Osinovka | 2005-2010 | Measures to increase train speeds to 160 km/h |
| Russian Federation |  |  |
| All sections | 2006-2008 | Measures to accommodate freight trains of 6,000-6,300 tonnes, 71 wagons long |
| Tyumen-Voinovka | 2006-2010 | Construction of third tracks |
| Novosibirsk-Chulymskaya | 2006-2010 | Construction of third tracks |
| Karymskaya-Chita | 2006-2010 | Construction of a bypass around Chita junction |
| Khabarovsk-Volochaevka | 2006-2010 | Construction of a second bridge crossing over the Amur River |
| Mylki-Volochaevka II | 2006 | Opening of passing loop No. 18 |
| Komsomolsk marshalling yard-Vanino | 2006-2010 | Construction of a bypass around the Kuznetsovsky pass. Construction of second tracks (17.2 km), construction and renovation of passing loops |
| Vladivostok | 2007-2009 | Development and modernization of stations serving the port of Vladivostok |
| Nakhodka | 2006 | Development and modernization of stations serving the port of Nakhodka |
| Komsomolsk marshalling yard-Vanino | 2009-2010 | Lengthening of tracks at Toki station |
| Branch 1a: Riga/Ventspils/Liepaja-Krustpils-Zilupe-Posin-Moskva |  |  |
| Latvia |  |  |
| Riga-Krustpils | 2007-2009 | Construction of second tracks (54 km) |
| Tukums-Jelgava | 2008-2009 | Construction of passing loops at bottlenecks |
| Krustpils-Rēzekne | 2007 | Construction of passing loops at bottlenecks |
| Jelgava-Ventspils | 2006-2007 | Equip sections with automatic blocking systems |
| Krustpils-Rēzekne | 2008-2010 | Equip segments with automatic blocking systems |
| Rēzekne II | 2006 | Construction of a receiving yard (with electric interlocking) |
| All sections | 2006-2010* | Track renovation |
| Russian Federation |  |  |
| Volokolamsk-Shakhovskaya | 2010 | Opening of the Bukholovo passing loop |
| Branch 1b: Sankt-Peterburg/Tapa-Vologda-Kotelnich |  |  |
| Russian Federation |  |  |
| All sections | 2006-2008 | Measures to accommodate freight trains of 6,000-6,300 tonnes, 71 wagons long |
| Luzhskaya | 2006-2010* | Construction of a new port approach station |
| Sankt-Peterburg | 2006-2010* | Development of Sankt-Peterburg junction |
| Gatchina-Veimarn-Ivangorod | 2006-2010* | Comprehensive upgrade |
| Vologda junction | 2006-2010 | Upgrade |
| Paprikha-Bui | 2006-2010 | Construction of second tracks |
| Estonia |  |  |
| Narva station | 2006 | Completion of renovation |
| Junction stations | 2006-2010 | Lengthening of arrival-departure lines to 1,500 metres. Preparation for reception of freight trains of up to 8,000 tonnes |
| Branch 1c: Moskva-Ryazan-Syzran-Orenburg-Aktyubinsk-Kandagach-Arys-Tashkent |  |  |
| Russian Federation |  |  |
| All sections | 2006-2008 | Measures to accommodate freight trains of 6,000-6,300 tonnes, 71 wagons long |
| Moskva (Voskresensk)-Ryazan | 2006-2010* | Construction of third tracks (90.5 km) |
| Kazakhstan |  |  |
| Zhaisan-Turkestan | 2006-2010 | Line to be equipped with interlocking controls (1,419 km) |
| Uzbekistan |  |  |
| Keles station | 2007-2010 | Refurbishment of Keles border crossing |
| Keles-Tashkent | 2007-2010 | Reconditioning and upgrade of the track. Construction of an optical fibre link |
| Branch 1d: Karymskaya-Harbin-Tumangan |  |  |
| Russian Federation |  |  |
| Karymskaya-Zabaikalsk | 2006-2010* | Reconditioning of the line. Measures to accommodate cargo trains of 6,000-6,300 tonnes, 71 wagons long |
| Zabaikalsk | 2009-2010 | Construction of a second track on the Zabaikalsk-border section |
| China |  |  |
| Manzhouli | 2006-2009 | Development of a border crossing |
| Manzhouli-Boketu | 2006-2009 | Construction of second tracks |
| Branch 1e: Harbin-Shenyang-Dalian |  |  |
| China |  |  |
| Harbin-Shenyang-Dalian | 2006-2008 | Construction of a high-speed passenger line, assignment of passenger and freight trains to dedicated lines |
| Branch 1f: Zaudinsky-Ulaanbaatar-Erlian-Beijing-Tianjin |  |  |
| Russian Federation |  |  |
| Naushki | 2006 | Development of the border crossing |
| Mongolia |  |  |
| Sukhe-Bator and Dzamyn-Ude | 2006-2010 | Development of border crossings |
| Sukhe-Bator-Ulaanbaatar-Bagakhangai | 2010* | Construction of second tracks |
| Sukhe-Bator-Ulaanbaatar | 2010* | Electrification |
| Sukhe-Bator-Dzamyn-Ude | 2006-2010 | Track upgrade to accommodate speeds up to 100 km/h |
| Sukhe-Bator-Dzamyn-Ude | 2006-2010 | Equip sections with automatic blocking systems |
| Border-Sukhe-Bator-Dzamyn-Ude-border | 2008-2010* | Upgrade of the line |
| China |  |  |
| Jining-Zhangjiakou | 2006-2009 | Upgrade of double-track sections |
| Branch 1g: Kaliningrad-Pagėgiai-Radviliškis-Daugavpils-Rēzekne |  |  |
| Russian Federation |  |  |
| Kaliningrad marshalling yard | 2007-2008 | Upgrade of the station |
| Sovetsk | 2006 | Reorganization of the station’s rack layout |
| Lithuania |  |  |
| Border-Obeliai-Radviliškis-Pagėgiai-border | 2008-2010* | Upgrading of telecommunications and signals system |
| Branch 1h: Riga/Ventspils-Krustpils-Daugavpils-Vitebsk-Smolensk |  |  |
| Latvia |  |  |
| Riga/Ventspils-Krustpils | See branch 1a |  |
| Daugavpils | 2006-2010 | Development and renovation of the station |
| All sections | 2006-2010* | Upgrade of the tracks |
| Belarus |  |  |
| Bigosovo-Polotsk | 2005-2010 | Construction of double-track sections |
| Bigosovo-Polotsk-Vitebsk | 2005-2010 | Introduction of a microprocessor-based interlocking dispatch system |

*  Measures planned for 2010 and later.

10.	Comprehensive Plans for five more corridors will be submitted for the approval of the OSJD Ministerial Meeting in 2007.

11.	At the same time, we should like to point out that the technical and operational parameters for the infrastructure of the corridors include general technical specifications.  The detailed technical specifications for OSJD Corridor No. 3, which passes through Poland, Ukraine and the Russian Federation, have been drawn up separately.

-----