## Slide 1
19TH – 20TH June 2007
GRE IWG Operating Voltage
Strategic Plan & Timeline
Proposal - Meeting #1
OVIG-2007-03
GRE-OVIG-Working Paper No. 2007-05
(1st session of the GRE Informal
Group on Operating Voltage, 19-20 June 2007)

## Slide 2
Road Traffic Safety Problem
“Headlamp glare & lights-out at night”
Background
German – CVG Activities
OICA/CVG Activities
GRE-57 Mandate
GRE IWG “Operating Voltage” TORs
5x meetings held & documents generated
Transitional meeting – CVG dissolved
New TORs & Rules of Procedure
ECE/TRANS/WP29/GRE/2007/3
ECE/TRANS/WP29/GRE/2007/3 Adopted
Identified in Germany
WP 29 Approve GRE IWG “Operating Voltage”

## Slide 3
Strategic Plan….1
Define “adverse safety” effect (The Problem)
Detail assumed causes / conduct research
Voltage variance – component type approval vs vehicle type approval
Light Source lifetime
Voltage interfaces
Other causes ? (dirt & misaim causing glare)
Voltage variance – type approval vs in-service
Dipped Beam Headlamp glare
“Lights-out-at –night” – ( headlamp &Signal Lamps
Cause & Solution Matrix + Rank (importance)
Issue
Cause
Rank
Solution
Use ranking to support proposals at GRE, as required
Synthesis of results

## Slide 4
Strategic Plan….2
Develop Technical solutions
IWG review matrix & approve proposals
Submit to ISO/IEC
Transitional Provisions required YES / NO ?
Cost & Feasibility
Develop supporting, Regulation update proposals
Develop supporting Standards update proposals
Justifications
Justifications
IWG agreement
Submit to GRE
Solution
Complete matrix with solutions & proposals

## Slide 5
Timeline
58th
59th
60th
GRE
WP.29
Define adverse safety effect
Detail causes/conduct research
Devel. Technical solutions
Develop Regulation proposals
Develop Standards proposals
Create cause/effect matrix & rank
2008
Agree Strategic Plan & Timeline
IWG Mtg #1
Sign off technical solutions ( cost & feas.)
Use ranking in GRE session
IWG WIP Report
GRE Target Date for all proposals
2007

## Slide 6
Road Traffic Problem
Adverse Safety Effect
Cause 1
Cause 2
Cause 3
History
Data
Technical Description
Veh. Cats. Affected
Ranking Analysis
Solution 1
Solution 2
Solution 3
Problem
Cause
Rank
Solution