IV.	WORK SCHEDULE

9.	In a first step (under the chairmanship of the United Kingdom and with the technical sponsorship by Japan)

(a)	In the year 2008

(i)	June – Submission of the official proposal from the representative of Japan for the development of the Head Restraint gtr Phase 2 at the one-hundred-and-forty-fifth session of WP.29.

(b)	In the year 2009

(i)	June – Approval by WP29/AC.3

(ii)	October – 1st informal group meeting

(iii)	December – 1st 2nd informal group meeting, 1st progress report submitted to GRSP.

(c)	In the year 2010

(i)	February Date to be determined – 2nd 3rd informal group meeting

(ii)	May – 1st 2nd progress report with new working schedule proposal

(iii)	Date to be determined – 3rd 4th informal group meeting

(iv)	November - Report progress and resume consideration of the development of a high speed test at WP.29 AC.3

(d)	In the year 2011

(i)	Low speed - gtr formal document submitted to GRSP

(ii)	Low speed - gtr will be presented for vote to the WP.29

10.	[unchanged] ……

- - - - -