## Slide 1: UN-ECE GFV informal group Task-Force "OBD for gas fuelled engines"
Status Report to the GFV informal group
13 January 2009

## Slide 2: GFV Sept.08 decision
Launch a dedicated Task-Force to adapt Annex 9B of R49 rev.4 to gas engines;
Present an informal amending proposal to GRPE (January 2009);
Have the final amendments approved:
  By GRPE in June 2009;
  By WP29 in November 2009.

## Slide 3: TF Meetings
13 November phone conference
  Review of the technical work to be achieved as regards e.g. monitoring requirements and temporary disablements
  Share of the work
  See documents 081113 "GFV-TF OBD EUROVI - draft notes 1 and 2"
03 and 04 Brussels meeting
  Review of the contribution received from the participants
  Editorial modifications to Annex 9B
  See documents 081203 "GFV-TF OBD EUROVI - draft notes" and 081219 "GFV-TF OBD EURO VI - draft informal GRPE document (rev 4)"
Participants
  Chair: Andre Rijnders
  Secretary: Jean-Francois Renaudin (VOLVO)
  Commission: Petter Asman, Jose Laguna, Klaus Steininger
  TNO representative
  OICA: MAN, IVECO and DC representatives
  CLEPA, AECC and NGVA-EU representatives

## Slide 4: Applicability of Annex 9B
The TF agreed to limit its contribution to gas engines and not to address dual- or bi-fuelled engines
The Commission formulates its expectation to further extend Annex 9B to other fuels such as gasoline and ethanol
  Agreed the lay-out of the modifications introduced for gas fuelled engines will address the Commission needs
  Note: the Commission may decide to request a further extension of Annex 9B at the January 2009 GRPE
The simultaneous applicability of Annexes 9A and 9B creates an administrative difficulty
  The TF agrees to get advice from the GRPE secretariat
  Issue to be solved in the same way as Annexes 4A and 4B

## Slide 5: Points outside the scope
The TF took the initiative to correct some existing editorial mistakes in Annex 9B
  WWH-OBD chairman and secretary will be kept informed in case these errors would also exist in GTR#5
Concept of performance monitoring
  The performance monitoring concept like specified in GTR #5 is quite difficult to understand. The group agrees some examples should be given in a dedicated appendix to Annex 9B in order to provide clarification and guidance during the certification process.

## Slide 6: Major amendments
The TF took the initiative to correct some existing editorial mistakes in Annex 9B
  WWH-OBD chairman and secretary will be kept informed in case these errors would also exist in GTR#5
Adaptation of the monitoring requirements to gas engines as regards
  Fuel injection systems
  Oxygen sensors
  Three-way catalysts
  EGR flow and turbo boost (pending).
Adaptation of the temporary disablement requirements to gas engines as regards
  Low fuel level
  Refuelling
A new section is added concerning the selection of the reference fuel in the case of a gas engine