Schedule of the forthcoming meetings of the

AEBS/LDWS GRRF Informal Group and its dedicated Task-Force

| Meetings to go | Meeting | In the margin of | Dates | Place | Starting the 1st day at | Finishing the last day at | Host | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9 | TF-04 (lane marking) | - | 18 March 10 | Stuttgart | 9:00 am | 5:00 pm | Daimler | Restricted group of experts on LDWS to develop appropriate lane marking references for the performance requirements and for testing procedures |
| 8 | AEBS/LDWS-05 | - | 13-15 April 10 | Berlin | 9:00 am | 4:00 pm | VDA | 1 day devoted to LDWS (GRRF-67 feedback, departure warning strategy, lane marking references). 2 days work on AEBS performance requirements and test procedures (phases 1 & 2: i.e. M3 & N3 vehicles, moving + stationary targets). |
| 7 | AEBS/LDWS-06 | GERF-69 | 17-18 June 10 | Paris | 9:00 am | 4:00 pm | OICA | Finalization of LDWS draft regulatory text for formal delivery to GRRF-68 (deadline 25/06/2010). Continue work on AEBS performance requirements and test procedures. |
| 6 | AEBS/LDWS-07 | - | 15-17 Sept 10 | London | 9:00 am | 4:00 pm | UK DfT | 3 days devoted to AEBS (including phase 3, i.e. inclusion of category M2 & N2). |
| 5 | AEBS/LDWS-08 | GRRF-68 | 20 Sept 10 | Geneva | 10:30 am | 6:30 pm | UNECE | Target date for delivery of informal text on AEBS to GRRF -68 |
| 4 | AEBS/LDWS-09 | - | 26-29 Oct 10 | Tokyo | 9:00 am | 4:00 pm | JASIC | Work on GRRF-68 feedback on LDWS (if any) and on AEBS. Anticipated minimum duration: 31/2 days. |
| 3 | AEBS/LDWS-10 | GERF-70 | 09-10 Dec 10 | Paris | 9:00 am | 4:00 pm | OICA | Prepare draft final on AEBS (and corrections on LDWS) |
| 2 | AEBS/LDWS-11 | GRRF-69 | Feb 11 | Geneva | 10:30 am | 6:30 pm | UNECE | IG to deliver final text on AEBS / (GRRF to adopt final corrections on LDWS) |
|  | Buffer meeting | - | Spring 11 |  |  |  |  |  |
| 1 | AEBS/LDWS-12 | GERF-71 | June 11 | Paris | 9:00 am | 4:00 pm | OICA | Work on GRRF feedback for AEBS |
| 0 | AEBS/LDWS-13 | GRRF-70 | Sept 11 | Geneva | 10:30 am | 6:30 pm | UNECE | GRRF to adopt final corrections on AEBS |