Next Actions of WLTP Projects

(Worldwide Harmonized Light-Duty Test Procedure)

1. Overall Schedule during the Phase I

refer to ANNEX of this document (including DTP and gtr TEXT group work)

DTP : Development of Test Procedure

2. Milestones

| Month /Year | Session | WLTP -IG | DHC | DTP | gtr TEXT | Decision |
| --- | --- | --- | --- | --- | --- | --- |
| January 2010 | 59th GRPE | X | X |  |  | Adopt WLTC methodology (WLTC : Worldwide harmonized Light duty driving Test Cycle) Start in-use data collection |
| March or April 2010 | Interim subgroup |  |  | X |  | Start DTP work |
| June 2010 | 60th GRPE | X | X | X |  |  |
| September 2010 | Interim subgroup |  | X |  |  | Review and check the initial data collection Start the initial WLTC development |
| January 2011 | 61st GRPE | X | X | X | X | More data or progress with cycle development Start gtr TEXT group work |
| April 2011 | Interim subgroup |  | X | X |  | Propose initial WLTC Start validation Test 1 |
| June 2011 | 62nd GRPE | X | X | X | X |  |
| September 2011 | Interim subgroup |  | X | X |  | Propose initial new test procedure Start Validation 2, Confirmation and Round Robin |
| January 2012 | 63rd GRPE | X | X | X | X |  |
| June 2012 | 64th GRPE | X | X | X | X | Adopt the modified WLTC and new test procedure Propose the informal gtr text (phase I) |
| January 2013 | 65th GRPE | X | X | X | X |  |
| June 2013 | 66th GRPE | X | X | X | X | Propose the formal gtr text (phase I) |
| November 2013 | 161st WP.29 |  |  |  |  | Adopt gtr for WLTP |

The schedule of interim subgroup meeting subject to change. The chairperson of each technical subgroup will arrange and notice to member.

ANNEX : Phase I Work Schedule (1)

ANNEX : Phase I Work Schedule (2)

ANNEX : Phase I Work Schedule (3)