## Slide 1: DTP Meeting 1 Wrap-up
Reviewed general considerations, methodology and timing
Reviewed proposals
Created initial working subgroups
Preparations for GRPE

## Slide 2: DTP Meeting 1 Wrap-up
Reviewed general considerations, methodology and timing
  Roadmap reviewed – all agree that the timing is aggressive but necessary
    2014 CY completion date driven by European regulatory requirements
    Detailed milestones are required
  Terminology document needs to be completed by USA
    Suggestion by India to use comparison as the terminology document
  Creation of subgroups – all agreed to this method
  SI Units to be used on all documents
  Create final test procedure in the gtr format to allow seamless European application
  Decisions must be documented to prevent ambiguity and repetition of discussions

## Slide 3: DTP Meeting 1 Wrap-up
Reviewed proposals
  India – Test Procedure Comparison
    Format endorsed by General Motors and Ford
    Suggestion by India that all parties should add comments to the last column of 131-page document
    All countries are invited to add or correct their comparisons
  ACEA – Overall test procedure considerations
    Not yet endorsed by JAMA – date for review?
  EU Comments
    NO2 – Data to be supplied by VW
    Differentiated HC
    PM/PN
    HEV/EV
  USEPA Draft Test Procedure
    EPA will continue to propose this solution in the subgroups

## Slide 4: DTP Meeting 1 Wrap-up
Created initial working subgroups
  4 subgroups created
    PM/PN
    NOx, NH3, HC
    Lab Processes
      Possible to create a working group on electrified vehicles – Japan has volunteered to lead
      Comparison of mass vs. molar calculation
    Reference fuels
  Subgroups should be steered by the proposals received and the comments from the first DTP meeting.
  The lab process subgroup must work with the DHC group as the drive cycle and the test process are highly related
    Includes determination of Utility Factor and potentially an EV drive cycle
Requested that members submit the names of potential leaders and members.
Goal to have subgroups formed and to have at least one coordination meeting prior to GRPE.

## Slide 5: DTP Meeting 1 Wrap-up
Preparations for GRPE
  Next DTP meeting will take place at the GRPE in Geneva in June 2010
  Next DTP working meeting date and location is TBD – September 2010 with DHC?

## Slide 6: DTP Meeting 1 Wrap-up
Distribution of documents
  Test Methodology
  OICA presentation
  EPA Test Procedure presentation
  EPA HEV/EV presentation
  Subgroup organization chart
  Subgroup member suggestions
  Final agenda w/ all changes
  Wrap-up presentation

## Slide 7: DTP Meeting 1 Wrap-up
Thank you!
All attendees
India – Mr. Chaudhari
  Comparison document
ACEA/OICA – Dr. Kummer
  Comprehensive test procedure concerns
EU – Mr. Steininger
  Comments
  Facilitating the web conference and audio conference
USEPA Staff
  Chris Laroo – Draft TP
  James Sanchez – Draft TP and temporary secretary
  Chris Nevers – HEV/EV TP
  Tom Schrodt – Lab input and tours
  Lab tour guides