Dear Member:

Please find attached the various proposals and comments received from the members of the informal group.

You have all seen and commented on the EU proposal and comments. I would now like to invite you to comment on the following by 29 January 2010.

The attachments are as follows

- Korea comment and request for extension of  time

- India comment on WP.29/2006/74

- Canada comment on WP.29/2006/74

4. Canada comment on GRSG 97-14

Canada has also proposed a tabular format for the final GTR which we will circulate once we start to develop the text of the GTR..

We appreciate that some Members are still gathering information and comments from their constituents but it would greatly help us if we can get the comments in by the deadline.

Please find below a tentative time plan for the proposed activities that we would like members to agree and observe for us to bring into fruition the GTR. .

I would like to thank you on behalf of the Chairman, Mr. Erario, for your continued support.

Regards

Rav Choda

Secretariat

MCSYM Informal Group

Proposed activities and timings

| Task Name |  | Start | Finish |
| --- | --- | --- | --- |
| Informal group formed and request for comments |  | 20/10/09 | 20/10/09 |
| Inf Grp comments and new proposal on IMMA proposal |  | 21/10/09 | 01/12/09 |
| Inf group comments on new proposals and IMMA comments on proposals |  | 04/12/09 | 29/01/10 |
| Development of draft and circulate to Inf group and IMMA for comment |  | 01/02/10 | 03/05/10 |
| Informal Group Meeting |  | 03/05/10 | 03/05/10 |
| Report to 98/GRSG |  | 04/05/10 | 04/05/10 |
| Development of draft |  | 05/05/10 | 08/06/10 |
| Approval of final draft by IMMA and Informal group |  | 09/06/10 | 14/07/10 |
| Secretariat review and update |  | 15/07/10 | 16/07/10 |
| Working document made available to GRSG Secretariat |  | 16/07/10 | 16/07/10 |
| Decision at 99/GRSG |  | 19/10/10 | 19/10/10 |
| Take into consideration decision 99/GRSG |  | 20/10/10 | 15/11/10 |
| Inf Group final approval |  | 16/11/10 | 29/11/10 |
| Working document available for WP29 |  | 08/12/10 | 08/12/10 |
| Voting AC3/WP29 |  | 08/03/11 | 08/03/11 |