## Slide 1: UNDA project on CO2 emissions in inland transport For Future Inland Transport Systems (ForFITS)
Romain Hubert, project manager
Working Party on Inland Water Transport (SC.3)
(55th session)

## Slide 2: 1. The project
3 year project funded by UNDA
5 Regional Commissions involved
Launched January 2011
Develop tool for the assessment of CO2 emissions
Freely available
Raise global awareness for actions and measures needed for climate change mitigation and adaptation
Assist governments establishing transport policy and mitigation strategies
Promote the tool to pave the way for the Future Inland Transport System (ForFITS)

## Slide 3
Objective:
  To develop an information and analysis tool based on a uniform methodology for the evaluation of CO2 emissions in the transport sector in order to enable all UN countries to optimize the use of energy sources in the transport sector, taking into consideration: road vehicle fleets, types of propulsion systems, transport infrastructure, sustainable energy sources, intermodal transport on railways & inland waterways and appropriate policy measures.
Expected Achievement:
  Capacity building workshops in all UN RCs on inland transport CO2 emissions and on how to use the powerful analysis tool in order to develop their future strategies for inland transport and to support their policy decisions.

## Slide 4: Objective tree:

## Slide 5
1 Step (2011):
- Preparation and distribution of the questionnaire on inland transport CO2
- Evaluation of the replies to the questionnaire
- Drafting the global status report
- Review of existing emission assessment methodologies
- Drafting a recommendation on existing emission assessment methodologies
- Develop a concept document for the development of ForFITS (Nov. 2011)
- Review the concept document through a Peer Review Panel (PRP)
- Start development of the ForFITS code (end of 2011)

## Slide 6
2 Step (2012):
- Development of the tool ForFITS including the policy converter
- Implementation, verification and validation of ForFITS
- Preparation of a user manual for the application of ForFITS
- Organization of an international emissions expert meeting (early 2012)
- Drafting the meeting report and refining of the model(s) used
3 Step (2013):
- Piloting out ForFITS and its application
- Organization of capacity building workshops in all UN RCs
- Project evaluation

## Slide 7: 2. Where we are
Release of funds
New website and Flyer
Questionnaire on inland transport CO2 emissions
Official letter to UN Regional Commissions, ITC delegates, Foreign ministers
Preparing concept document for the development of ForFITS
Global status report 2nd half of the year

## Slide 8: 3. What we need
Inform us on your focal points in charge of inland water transport CO2 emissions (interest to participate in PRP)
Respond to the Questionnaire on CO2 emissions available at: http://live.unece.org/trans/theme_forfits.html
Participate in the international expert meeting (early 2012)

## Slide 9: 4. What we expect from SC.3
Information on existing tools, methodologies and/or statistics on inland water transport CO2 emissions
Interest to participate in our Peer Review Panel or International Expert Meeting
For the assessment of CO2 emissions with the future tool ForFITS, please provide us with:

## Slide 10
Thank you for your attention
UNECE
Transport Division
http://live.unece.org/trans/theme_forfits.html

## Slide 11
Thank you for your attention
UNECE
Transport Division
http://live.unece.org/trans/theme_forfits.html