DTP4 Wrap-up and Open Issues					WLTP-DTP-04-06

12.01.2011

General Issues:

- The new chairman of the WLTP-DTP group Mr. Giovanni D’Urbano from Switzerland was introduced.

- Consolidated draft definitions of all subgroups will be prepared by end of February 2011.

- Next meetings:

  - Phone/Web Conference end of February, details to follow.

  - DTP5 face-to-face meeting: 12.-14.04.2011, EMPA Duebendorf near Zuerich, details to follow.

- GTR drafting group – under discussion (topic issued after official DTP meeting)

- The subgroup leaders are requested to post their meeting agendas, meeting reports, group progress reports, and associated material on the Circa website: http://circa.europa.eu/Members/irc/enterprise/wltp-dtp/library?l=/&vm=detailed&sb=Title

Subgroup Reports:

All subgroup reports will be posted on the UN-ECE website: http://www.unece.org/trans/main/wp29/wp29wgs/wp29grpe/wltp_dtp04.html

Lab Processes – ICE:

- Presentation regarding the group progress and open issues.

- Road load determination – Sweden and T&E are going to present a study at DTP5.

- Inertia weight – OICA is going to show influence on emissions and fuel consumption of the 60 kg steps at DTP5.

- Test and soak temperature – EU Commission together with JRC is going to present test results to show effect on CO2 at 25°C and 15°C in February 2011. India is going to present test data at 30°C and 20°C at DTP5.

- Advanced CVS procedure – Comments from the parties involved are requested at DTP5.

- Engine/vehicle family/test group will be discussed in DTP. A proposal will be prepared to DTP5.

Reference Fuels:

- Work is going on. Test fuel for validation tests needs to be specified.

Lab Processes – Electrified Vehicles:

- Presentation regarding the group progress and open issues.

- Open issues will be handled inside the group. No activities from DTP needed so far.

- Definitions are under discussion. A first version will be presented by February 15, 2011.

- Final GTR draft announced for end of September 2011. Chair committed to deliver first GTR draft by mid of March 2011.

PM/PN:

- Presentation regarding the group progress and open issues.

- Open issues will be handled inside the group. No activities from DTP needed so far.

- Subgroup stays in close contact to Lab Processes - ICE subgroup regarding test equipment, especially dilution tunnel.

Additional Pollutants:

- Presentation regarding the group progress and open issues.