## Slide 1: DHC Progress Report
<number>
12 April 2011
EMPA, Duebendorf, Switzerland
WLTP-DHC Secretary
N. Ichikawa

## Slide 2: Contents
<number>
Current Status
Data Analysis Exercise
Open Issues
Next Actions
Notes: <number>

## Slide 3
<number>
(1) In-use Data Collection
 | In-use Data | Traffic Statistical Information
China | On going (partial data by middle of April, then expect to complete by May. 2011) | Expect to submit by middle of April
EU | Completed (on going for more data acquisition) | Completed
India | Partial Data is available (additional data by middle of April, then expect to complete by April) | Expect to submit by middle of April
Japan | Completed | Completed
Korea | Completed | Completed ( need traffic volume data )
USA | Completed | Completed
1. Current Status
(2) Methodology  It was agreed by DHC group
(refer to WLTP-DHC-06-03e.rev1)

## Slide 4
<number>
2. Data Analysis Exercise
(1) Analysis process
Initial Analysis
by each region
Determine the threshold
speed for L/M/H
Develop the
harmonized cycle
Check representative
of each region
Study on the possible
threshold speed for L/M/H
Convert to L/M/H category
Check Chi-square value
& other parameter
Gear shift
analysis

## Slide 5
<number>
2. Data Analysis Exercise
(2) Data used for analysis exercise
(Unit: km)
Data without road category information was omitted for analysis exercise.
Vehicle type
No. of
vehicles
Urban
Rural
Motorway
Undefine
(*)
PC
11
13,605
1,301
10,764
25,670
LDCV
13
13,233
1,325
12,727
27,285
PC
6
8,480
6,943
10,610
26,033
LDCV
2
2,558
3,261
2,551
8,370
PC
6
3,117
2,671
5,222
11,010
LDCV
3
1,764
2,460
3,550
7,774
PC
0
0
0
0
0
LDCV
0
0
0
0
0
PC
156
xx,xxx
0
LDCV
20
xx,xxx
0
Chase car
-
7,538
2,365
19,635
29,538
PC
11
4,986
24,667
21,292
50,945
LDCV
0
0
0
0
121,345
121,345
PC
8
7,865
11,051
4,498
23,414
LDCV
0
0
0
0
0
PC
6
800
729
1,090
2,619
LDCV
4
2,815
4,093
140
7,047
PC
42
23,568
53,520
31,828
108,916
LDCV
0
0
0
0
0
PC
8
9,827
23,964
23,854
57,646
LDCV
0
0
0
0
0
PC
9
9,438
4,796
413
14,648
LDCV
0
0
0
0
0
PC
18
14,662
24,351
9,920
48,934
LDCV
0
0
0
0
0
PC
26
6,021
3,763
12,886
22,670
LDCV
4
518
57
374
949
PC
10
7,174
9,750
566
17,491
LDCV
12
0
0
0
14,291
14,291
PC
5
18,522
18,522
LDCV
2
18,428
18,428
Total
EU
Region
China (CN)
U.S. (US)
Japan (JP)
India (IN)
Korea (KR)
Sweden (SE)
Slovenia (SL)
France (FR)
172,289
Belgium (BE)
31,782
23,619
57,646
23,414
36,950
United Kingdom
(UK)
Switzerland (CH)
Italy (IT)
Germany (DE)
52,955
18,784
34,403
0
29,538
48,934
108,916
Poland (PL)
14,648
Spain (ES)
9,666

## Slide 6
<number>
2. Data Analysis Exercise
(3) Initial analysis by each region (Urban/Rural/Motorway base)
◆Cumulative profile of parameters
◆V-A Distribution
◆Average ST duration
◆Average IDLE duration
◆Average Vehicle Speed
◆Average RPA
It was observed that driving profile under U/R/M road category is differ from each region.

## Slide 7
<number>
2. Data Analysis Exercise
(4) Study on the possible threshold speed for L/M/H
◆other parameter
Determine the threshold
speed for L/M/H
◆Chi-square value
Possible Threshold

## Slide 8
<number>
2. Data Analysis Exercise
(5) Develop the harmonized cycle -1
Mode construction
L =XXX s
M = YYY s
L+M = 1200 s
H = 600 s
+
L =xxx s
M = yyy s
L+M+H = 1800 s
H =zzz s
L : M : H = based on traffic volume
If high phase duration is not enough long for stable sampling, divide into L+M and H mode construction.

## Slide 9
<number>
2. Data Analysis Exercise
(5) Develop the harmonized cycle -2
◆V-A Distribution
◆confirmation on other parameter
It was observed that Low/Middle phase are well represent the all region, however, high phase need additional treatment due to different characteristics.

## Slide 10
<number>
2. Data Analysis Exercise
(6) Summary
Proposed methodology (refer to WLTP-DHC-06-03e.rev1) works well to develop the harmonized cycle.
Data conversion to L/M/H category is MUST to have similarity of each region.
Difference in high phase is still observed among US/EU and other regions. supplemental treatment is required.
Proposals for OIL 2, 3 and 4 will be presented during next DHC meeting (on 16 May @ ACEA office in Brussels).
Initial harmonized cycle can be developed no later than the middle of July once OIL 2, 3 and 4 were fixed during next WLTP-IG (in June @ Geneva).
Regional weighting factors for L/M/H phase might be necessary to represent each region driving behavior.

## Slide 11
<number>
3. Open Issues -1
 | Issues | Discussion points | Proposed Actions
1 | Deadline for submission of driving data | India and China requested deadline be extended to May | CPs to submit as much data by end of Jan as possible. Propose to AC3 that only data submitted by deadline be used ??. Compress possible work elements to accommodate delay.
2 | Regional Weighting when developing the WLTC | traffic volume same weighting | Wait for initial analysis, then make a decision during 7th DHC meeting
3 | Threshold Speed for L/M/H | according to DHC-06-03 CP’s requirement | 
4 | High Phase Cycle Construction (US&EU versus other regions) | only ONE unified cycle possess TWO types of High phase cycle | Wait for initial analysis, then further discussion is necessary before developing the 1st WLTC
5 | Mode Construction | a) cold start test only b) cold start & hot soak start | After developing the 1st WLTC, further analysis is necessary during the validation 1

## Slide 12
<number>
3. Open Issues -2
 | Issues | Discussion points | Proposed Actions
6 | Unique Weighting Factor for L/M/H Phase | harmonized weighting factors permit regional weighting factors | After developing the 1st WLTC, check the representativeness for each region.
7 | Gear Shift Points | fixed points based on vehicle specification others | JARI, JRC and Mr. Steven work together to finalize the method before developing the 1st WLTC.
8 | How to treat the vehicles which are not able to follow the prescribed cycle | continue to drive with wide-open-throttle exempt the H (or M&H) phase(s) others | Develop the proposal during validation 1 tests.
9 | Check the driving profile based on the vehicle characteristic |  | Analyze the in-use data based on vehicle characteristic (i.e. power to mass ratio)

## Slide 13
<number>
4. Next Actions
16
7th DHC
@ACEA
7
8th DHC
@Geneva
xx
9th DHC
@TBD
In-use Data Collection
Data Analysis
Cycle Development
Validation 1
Validation 2
April May June July Sept. Oct.
Initial
analysis
xx
10th DHC
@TBD
China Final
India Final
China/India Intermediate
Test Plan
Preparation
Test Plan
Preparation
Feedback
Modify, if necessary
Including gear shift point
(OIL 7)
Proposal
for
OIL 2,3,4
FIX for
OIL 2,3,4
OIL 5,6,8