Terms of Reference for the validation phase 2 of WLTP

This table below addresses important issues to be discussed, which are relevant for the planning and realization of validation phase 2.

Once agreed by WLTP secretary, DHC & DTP chairs and WLTP members on these terms, a call for interest and a guidance can be worked out for the testing laboratories as soon as possible.

|  | Item | Description | Comments |
| --- | --- | --- | --- |
| 1 | Objective | Test the new drafted WLTP driving cycle and test procedure concerning measurement of CO2, air pollutants and electric energy consumption in terms of: - driveability of the test cycle (DHC) - operability of the measurement procedure (DTP) AP are excluded, but can be included by labs depending on availability. NO2 should be included. - repeatability of the results (criteria should be specified before) - comparing the cycle emissions with the current regulations (EU, US, Japan, …), needs to be reconsidered - evaluating the influencing factors on emissions - first findings concerning real world representativity - evaluating the interpretation and flexibility margins of the draft regulatory text - consistency and robustness (what does robustness mean?) - identifying problems and addressing them The validation test is clearly not a correlation exercise. | for background information see Technical report GTR no. 2: http://live.unece.org/fileadmin/DAM/trans/main/wp29/wp29wgs/wp29gen/wp29registry/ECE-TRANS-180a2app1e.pdf Technical report GTR no. 4: http://live.unece.org/fileadmin/DAM/trans/main/wp29/wp29wgs/wp29gen/wp29registry/ECE-TRANS-180a4app1e.pdf Need for some assessment on inter-lab reproducibility as well but this will require someone to supply and circulate a reference vehicle and may add time to the programme (Chris Parkin). |
| 2 | Time frame | Starting from 30th September 2011 and ending on 02.04.2012. |  |
| 3 | Different energy sources and powertrains to be tested | Diesel / Gasoline / Ethanol / CNG / HEV / EV. For ICE, test manual and automatic gearbox if possible. At least 2 vehicles tested in each laboratory. |  |
| 4 | Organization, coordination and evaluation of the validation phase 2 | Proposal of mandating JRC (like in PMP) | close cooperation with the GTR-drafting manager In principle JRC would consider to accept this mandate. |
| 5 | Regions and countries resp., in which the tests are being conducted | Focus on Europe, Japan, India and ev. other regions if interested |  |
| 6 | Kind of testing laboratories | Technical Services, Governments, Industry,Technical Universities and other independent laboratories |  |
| 7 | Number of testing laboratories | Approximately 6 to 8 |  |
| 8 | Reference Fuels | To be defined by DTP |  |
| 9 | Test Procedure | Draft GTR for WLTP Driving Cycle and Measurement Procedure | asap development of a list of parameters which needs to be determined for the validation phase 2 (e.g. see document WLTP DTP LabProcICE-057) and identification of parameters to be investigated during validation phase 2 (e.g by variation tests) |
| 10 | Acceptance criteria | Not necessary not be defined for the time being. The new WLTP test procedure will be evaluated primarily in a qualitative way, in order to improve it for the successive confirmation test. |  |
| 11 | Number of test repeats | 5 to 8 for each vehicle (good assessment of repeatability). | Need an outlier assessment procedure at some stage. Get statistical advice on these issues (Chris Parkin). |
| 12 | Procuring of the test vehicles | By the testing laboratories themselves. Cost shall be estimated. Who is going to provide the budget? |  |
| 13 | Funding | Each laboratory is self-funded (on national basis). No funding from WLTP available. Cost shall be estimated. Who is going to provide the budget? |  |