## Slide 1: DG ENTR – Lot 2 framework
LIGHT DUTY ELECTRIC AND HYBRID VEHICLES
GRPE/WLTP –DTP Meeting
Geneva, 8 June 2011
DG client:
  Nikolaus Steininger
Contractors:
  TRL (James Nelson, Tim Barlow, Alaric Lester, Dinos Visvikis)
  Millbrook (Andy Eastlake, Phil Stones)
  Ecorys (Robert Kok, Konstantina Laparidou)
Notes: <number>

## Slide 2: Agenda
Objectives
Tasks
Deadlines
Task 1 - Overview
Task 2 – Overview
Next stages
Notes: <number>

## Slide 3: Objectives
To provide end-users and regulators with sufficient information about the vehicle so that:
  End-users can make an informed choice when selecting a vehicle
  Regulators can design regulatory measures
Create a test regime that reflects real world conditions
Notes: <number>

## Slide 4: Tasks
Task 1 – Review existing legislation, regulations and standards
Task 2 – Review desired stakeholder and consumer data requirements
Task 3 – Determination of limitations, shortcomings and omissions in existing type approval procedures with respect to the identified objectives
Task 4 – Recommendation of modifications and complementary test procedures and next stages (test work required)
Notes: <number>

## Slide 5: Deadlines
Stakeholder input (consumer requirements) regarding utility parameters requested before 27 June 2011
Stakeholder input (automotive industry) regarding technical developments requested before 14 June 2011
Final report due September 2011
Notes: <number>

## Slide 6: Task 1: Review of existing legislation
Regulations (EC) No. 715/2007 and 692/2008
EC No. 715/2007: introduces Euro 5 and Euro 6 emissions limits
EC No. 692/2008: detailed technical requirements and specifications
EC No. 692/2008 refers to UNECE Regulations 83 and 101 for test procedures
UNECE Regulation 83
Emissions limits and technical requirements harmonised with EC legislation (Euro 5 and Euro 6)
Detailed test methods referenced by EC legislation
Technical requirements harmonised with EC legislation
Detailed test methods referenced by EC legislation
Light passenger and commercial vehicles - overview
UNECE Regulation 101
Notes: <number>

## Slide 7: Task 1: Review of existing legislation
Regulation | Test | Parameters
EC No. 692/2008 and UNECE R83 | Type 1: Exhaust emissions at ambient conditions | CO; THC; NMHC; NOx; PM; battery state of charge, electric range
 | Type 2: CO at idling speeds | CO
 | Type 3: Crankcase gas emissions | Crankcase pressure
 | Type 4: Evaporative emissions | THC
 | Type 5: Durability of pollution control devices | CO; THC; NMHC; NOx; PM
 | Type 6: Average emsissions at low ambient temperatures | CO; THC; CO2
 | On-board diagnostics test | CO; NMHC; Nox; PM
EC No. 692/2008 and UNECE R101 | CO2 emissions and fuel consumption | CO2; fuel consumption; electric energy consumption; electric range
Light passenger and commercial vehicles
Notes: <number>

## Slide 8: Task 2: Parameters
Parameters may include:
  Electric range (both EV & HEVs, full/empty battery)
  Energy consumption (fuel and/or electric)
  Maintenance parameters (specifically related to life of major components – e.g. battery pack )
  Performance (speed, acceleration, etc.)
  Durability of batteries
  Recharge time (EVs and plug-in HEVs)
  Conditional parameters (outside/interior temperatures, journey length, age of battery, etc)
  Ancillary loads (aircon, etc)
  Etc
    Cost can be derived from these parameters, but is no parameter itself
Notes: <number>

## Slide 9: Project kick-off meeting, 11 May 2011
10 Stakeholders in-person plus about 8 using the web-conferencing facility
Views:
Do not focus on political issues – only on test procedures to collect the relevant data
New legislation should be robust enough to cope with existing and upcoming PHEV technologies
CO2 not to be considered – only energy & fuel consumption
After Sept, parameters will be further developed over 1-2 years
WLTP subgroup 4 and this study will be aligned
How can OEMs specify charging time while there are so many elements that might affect it?
Notes: <number>

## Slide 10: Next stages
Complete review of existing legislation
  M1 and N1 category
  L category
  WLTP-DTP
Review input from stakeholders – both the automotive industry and consumer groups
Identify parameters from stakeholders and consumers not currently determined for type-approval