## Slide 1: 50th GRSP Session Status report of Informal Group on FI
Pierre CASTAING
Chairman
 | Informal document GRSP-50-01 (50th GRSP, 6 - 9 December 2011, agenda item 14)

## Slide 2: Mandate of the informal group on Frontal Impact
Report of the Working Party on Passive Safety on its forty-sixth session (Geneva, 8 - 11 December 2009)
  26. The Chairman of the informal group on frontal collision introduced the status report of this group (GRSP-46-26). He concluded that more time and discussion were needed to reach an agreement on the main issues indicated in the terms of reference of the group (GRSP-43-12). GRSP agreed to inform WP.29 at its March 2010 session in order to rearrange the plans of the group.
Report of the Working Party on Passive Safety on its forty-seventh session (Geneva, 17 - 21 May 2010)
  37. The Chair of the informal group on frontal collision introduced the latest status report of the informal group (GRSP-47-14). He explained that the group had difficulties at this stage to deliver a draft new Regulation No. 94 yet, and suggested that the deadline of his group should be extended to May 2011 to clarify the planning of the group. GRSP endorsed the suggestion of the Chair of the informal group and agreed to inform WP.29 at its June 2010 session.
Reports of the World Forum for Harmonization of Vehicle Regulations on its one-hundred-and-fifty-first session (Geneva, 22-25 June 2010)
  34. Regarding Regulation No. 94 (Frontal collision), she asked for the extension of the mandate of the informal group until May 2011. The World Forum endorsed the request.
Report of the Working Party on Passive Safety on its forty-ninth session (Geneva, 16–20 May 2011)
  30. The Chair of the informal group on Frontal collision introduced GRSP-49-36 to inform GRSP on the work progress of his group. As an outcome of the work carried out so far, he informed GRSP that four possible scenarios to amend Regulation No. 94 were possible. He concluded that the group scheduled two further meeting on 27 June and 7 September 2011 in Paris, at OICA's office, to better define these options. Accordingly, GRSP agreed to seek consent of a six months extension of the mandate of the informal group at the June 2011 session of WP.29. Finally, GRSP invited all its experts to send their comments or proposals on the possible scenarios to amend the Regulation before the deadline for submission of official documents of its December 2011 session.
Reports of the World Forum for Harmonization of Vehicle Regulations on its 154th session (Geneva, 21–24 June 2011)
  37. She also reported that regarding UN Regulation No. 94 (Frontal collision), GRSP had agreed to seek the consent of WP.29 for a six months extension (until December 2011) of the mandate of the informal group on frontal collision. The World Forum gave its consent.

## Slide 3: Terms of Reference IWG R94
The informal group shall consider the updating of the current R94 regulation with particular attention to the protection of older occupants, female occupants and also focus on optimization of vehicles’ structural interaction to improve self protection and partner protection.
The informal group will make use of existing tools, considering and developing the results of ongoing research and validation programs.
In particular the group expects to make use of results from:
  FIMCAR with regard to set of test procedure (target end of 2012)
  THORAX with regard to thorax injury prediction tools (target mid 2012)
Notes: <number>

## Slide 4: Possible scenario for amendment of ECE R94
Scenario 2
Associated potential benefit

## Slide 5: Expertise needed
An expert group to validate the use of thorax injury prediction tools (DEQ, THMPR, Rib Eye) for the H3 (target end of 2012)
An expert group to conduct an impact assessment until the end of 2013

## Slide 6
 | Pros | Cons
FWRB | + direct measurement of force + harmonized | - engine dump not attenuated
FWDB | + more representative of real world + engine dump attenuated | - instability of deformable element - not harmonized
PDB | + Test severity harmonization + possibility to assess structural interaction | - need FW test to avoid possible side effect - not harmonized
ODB | + harmonized | - instability of deformable element - too low stiffness for modern vehicles - severity increases with car mass - self-protection level depends on size and mass - no possibility to assess structural interaction
FIMCAR input

## Slide 7: FIMCAR Project Plan
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
32
33
34
35
36
WP1:Accident and Cost Benefit Analysis
T1.1 Accident analysis
T1.2 Cost benefit analysis
T1.3 Future fleet characteristic
WP2: Off-set Test Procedure
T2.1 Assessment criteria development and validation
T2.2 Testing and analysis of test procedures
T2.3 Influence of other impact types
T2.4 Further developments of test procedures
WP3: Full Overlap Test Procedure
T3.1 Assessment criteria development and validation
T3.2 Testing and analysis of test procedures
T3.3 Influence of other impact types
T3.4 Further developments of test procedures
WP4: MDB Test Procedure
T4.1 Test protocol
T4.2 Assessment criteria development and validation
T4.3 Testing and analysis of test procedure
T4.4 Influence of other impact type
T4.5 Further development of test procedure
WP5: Numerical Simulation
T5.1 Modelling
T5.2 Support to other WPs
T5.3 Potential of simulation tools for compatibility
WP6: Synthesis of Assessment Methods
T6.1 Compatibility characteristics
T6.2 Identification of evaluation criteria
T6.3 Evaluation and assessment of test methods
T6.4 Final assessment approach
T6.5 Test data base
T6.6 Car-to-car testing
FIMCAR Project (Months)
2009
2010
2011
2012
Further Development of
offset (PDB) procedure for
compatibility
Car-truck, Roadside, Side impact
Suitability for Regulation
Accident Analysis of Detailed databases
National Databases
Modelling
Validation, Repeatibility, Robustness
Further Development of
fullwidth procedure for
compatibility
Validation, Repeatibility, Robustness
Car-truck, Roadside, Side impact
Suitability for Regulation
Suitability for Regulation
Validation, Repeatibility, Robustness
Develop
Test
Method
Establish a procedure to weight
compatibility characteristics and how
well a test method achieves the
requirements
Identify suitable evaluation
criteria, Links to WP2
Car-truck, Roadside, Side impact,
Roadside
Define and quantify compatibility
characteristics
Develop generic models
Identify possibilies for
virtual testing
Evaluate the test procedures
against the requirements
identified previously
Finalize and document a final test
procedure
Testing and validation
Databse Supporting analysis
FIMCAR TIMELINE

## Slide 8
 | Expectations | 
ROD-POT | No change | 
DEQ | Separate contribution of airbag and belt loading in the assessment of thorax injury risk | 
RIB-EYE | Multi-points differential deflection measurements (optical measurement) | 
THMPR | Multi-points differential deflection measurements (mechanical measurement) | 
THORAX input
Expert group to validate the use of thorax injury prediction tools (DEQ, THMPR, Rib Eye) for the H3 (target end of 2012)

## Slide 9: THORAX Timeline
2009 |  | 2010 |  | 2011 |  | 2012 |  | 2013 | 
<number>
Accident surveys
Performance tuning
Anthr. & Biomechanical Eval.
Certification
procedures
Evaluation Restraint & loading sensitivity, durability, R&R, handling
Requirements shoulder / thorax complex
Dummy design & prototyping
PMHS and Volunteer Testing
Injury risk curves
Includes occupant diversity aspects like young / old
NHTSA Biom. Workshop
April 2013 end of project
Notes: <number>

## Slide 10: Terms of Reference IWG R94
As a first step with those results the group will propose a final draft for an amended R94 to GRSP by May of 2014.
A second step to improve frontal impact regulation shall be envisaged preferably by means of a GTR, starting at least mid of 2014, depending on the availability and the progress of the THOR NT with the input of the research project THORAX.
The group encourages collaboration on the development of a harmonized THOR dummy for that second step.
A “grandfathering” clause could be used for the second phase so that the new rules may apply only to completely new vehicle designs.
The group asks GRSP to seek consent of a mandate until the end of 2014.