United Nations Economic Commission for Europe Plan to implement the United Nations Decade of Action for Road Safety (2011-2020)

Note by the secretariat

Introduction

1.	This document is an abstract of WP.29 activities from ECE/TRANS/2012/4, introduced at the March 2012 session of the Inland Transport Committee, in which UNECE presents its Action Plan for the UN Decade of Action for Road Safety (2011–2020). This Plan is directly aligned to the UN Global Plan for the Decade of Action for Road Safety (2011–2020), and aims to achieve UNECE’s overall road safety goals by addressing priority areas of work as well as implementing continuous and future actions for each goal in its geographical area and beyond. The plan will be reviewed and updated annually to ensure progress is being made toward meeting the objectives and that performance indicators are reached.

2.	Accordingly, this document contains the progress of the activities for monitoring and evaluation of WP.29 actions in the framework of the decade of actions since its launch (11 May 2011). It will be distributed updated for consideration and comments to WP.29 at its March session of each year for all the length of the decade.

3.	It supersedes WP.29-155-13 and WP.29-155-14 distributed at the 155th session of WP.29

| Areas | UNECE past and present actions | UNECE future actions | Responsible | Time frame | Performance indicators |
| --- | --- | --- | --- | --- | --- |
| Accession of United Nations Road Safety Conventions and Agreements | Monitoring the implementation of the United Nations Road Safety Conventions and Agreements: | Will develop implementation indicators for the United Nations Road Safety Conventions and Agreements. | WP.1, WP.29, SC.1, WP.15 | 2011–2020 | Number of new CPs to the United Nations Road Safety Conventions and Agreements and number of United Nations Regulations/United Nations GTRs adopted on national basis by countries CPs to any Agreement |
|  | 1958 Agreement concerning the Adoption of Uniform Technical Prescriptions for Wheeled Vehicles, Equipment and Parts which can be fitted and /or be used on Wheeled Vehicles and the Conditions for Reciprocal Recognition of Approvals Granted on the Basis of these Prescriptions (50 CP); |  |  |  |  |
|  | 1998 Agreement concerning the Establishing of Global Technical Regulations for Wheeled Vehicles, Equipment and Parts which can be fitted and / or be used on Wheeled Vehicles, (33 CP); |  |  |  |  |
|  | 1997 Agreement concerning the Adoption of Uniform Conditions for Periodical Technical Inspections of Wheeled Vehicles and the Reciprocal Recognition of Such Inspections (12 CP); |  |  |  |  |
|  | Raised awareness and technical assistance for accession. | Will enhance national and regional capacity building workshops and consultations to facilitate new accessions | WP.1, WP.29, SC.1, WP.15 | continuous | Number of new CPs to the United Nations Road Safety Conventions and Agreements; Consistency between the United Nations Road Safety Conventions and Agreements, and the regional and national laws. |
| More effective implementation of United Nations Road Safety Conventions and Agreements | Issued a report on the level of enforcement for the AETR agreement (2011). | Will enhance national and regional capacity building workshops and consultations to promote better implementation. Will develop comprehensive implementation monitoring tools. | WP.1, WP.29, SC.1, WP.15 | continuous | Number of implementation monitoring tools for the United Nations road safety legal instruments. Application of the report to the AETR agreement. |
| Review of existing United Nations Road Safety and Conventions and Agreements to indentify areas for modification | Will analyze how the principles of the Safe System approach can be incorporated into the work and into the United Nations Road Safety Legal Instruments. |  | WP.1, WP.29, SC.1, WP.15 | 2012–2013 | Incorporated Safe System principles to road safety work and to UN Road Safety Legal Instruments. |
| OBJECTIVE 2: Protect Road Users |  |  |  |  |  |
| Protecting Vulnerable Road Users |  | Will adopt new biofidelic test tools in UN Regulations to design vehicles to be more pedestrian friendly. | WP.29 | 2012–2013 | Number of CPs applying the United Nations Regulations. |
|  | Commissioned a discussion paper highlighting the benefits of the correct use of helmets and their specific construction (Regulation No. 22) for full head coverage to minimize impact in case of an accident. | Ongoing | WP. 29 | 2012 | Number of CPs applying Regulation No. 22. |
|  | Paid special attention to safe mobility and elderly road users by adopting provisions in United Nations Regulation No. 16 for safety-belts load limiters to reduce risk of thorax rib fracture injury. |  | WP.29 | 2011–2020 | Number of increased CPs applying Regulation No. 16. |
| OBJECTIVE 3: Make Vehicles Safer |  |  |  |  |  |
| Encourage member States to apply and promulgate motor vehicle safety Regulations as developed by the United Nations's World Forum for the Harmonization of Vehicle Regulations (WP.29) | Developed 127 United Nations Regulations and 12 United Nations GTRs and amendments to update them to the technical progress | Will develop new United Nations Regulations, United Nations GTRs and amendments on vehicle safety | WP.29 | 2011–2020 | Number of CPs applying United Nations Regulations. |
|  | Participation of the secretariat at the workshop on regulatory cooperation between members of the WTO Committee for the elimination to technical barriers to trade (TBT). On 9 November 2011. Countries participating were encouraged to apply the regulations developed by WP.29 and to accede to the 1958 and 1998 Agreements. | Monitor the follow-up of the participation of the secretariat to WTO Committee for the elimination of technical barriers | WP.29 | 2011–2020 | Number of CPs applying United Nations Regulations. |
| Actions from Regional Economic Integration Organizations (REIO) / CPs to replace regional legislations with United Nations Regulations/United Nations GTRs | Commission Regulation (EU) No. 407/2011 of 27 April 2011 includes 62 UN Regulations into Annex IV to Regulation (EC) No. 661/2009, concerning type-approval requirements for the general safety of motor vehicles, which lists the United Nations Regulations that apply on a compulsory basis. | Monitor the follow-up of the entry into force of the EU Regulation | WP.29 | 2011–2020 | Number of CPs applying United Nations Regulations. |
| Passive and Active Safety | Drafted and Adopted United Nations Regulations and United Nations Global Technical Regulations on: child restraints systems, whiplash injury prevention, frontal/lateral/rear crash protection, safety-belts and their anchorages, protection against electric shocks in electric and hybrid vehicles: | Will draft and adopt a new United Nations Regulation on child restraint systems to improve child protection. | WP.29 | 2012 | Number of CPs applying the United Nations Regulation. |
|  | Regulations passed on Passive Safety (crash worthiness), Safety belts: 1970, Protective helmets: 1972, Child Restraint Systems (CRS): 1981, Frontal and lateral crash tests: 1995, Pedestrian safety: 2008, Hybrid and Electric safety: 2010 | Will amend current United Nations Regulation and United Nations GTR on head restraints to introduce new provisions to reduce whiplash injuries. | WP.29 | 2012 | Number of CPs applying the United Nations Regulation. |
|  |  | Will adopt new United Nations Regulation/United Nations GTR and amend existing ones to improve safety of electric/hybrid/ hydrogen vehicles. | WP.29 | 2012 | Number of CPs applying the new United Nations Regulation. |
|  |  | Will develop amendments to the United Nations Regulation on frontal collision with particular attention on protecting older occupants, female occupants and also focus on optimizing vehicles’ structural interaction to improve self protection and partner protection. | WP.29 | 2014 | Still pending endorsement of this activity of GRSP and WP.29 – Amendments adopted. |
|  |  | Will establish new Regulations on: Child Restrain Systems (2012), Pole side test (2012), Hydrogen & Fuel Cell vehicles (HFCV) safety (2012), Harmonization of dummies (2013), Crash compatibility (2015). | WP.29 | 2012–2015 | Number of CPs applying the United Nations Regulations. |
| Vehicle Design (Develop technical provisions on the construction of vehicles and their equipment) | Drafted technical prescriptions on the burning behaviour parameters of materials used for buses and coaches. | Will apply Regulation No. 107 on Improve the fire safety level in buses and coaches. | WP.29 | 2 years for new buses and coaches | Number of countries applying Regulation No. 118/01 |
|  | Drafted technical prescriptions on superstructure of buses and coaches. | Will apply Regulation No. 107 ensuring accessible seats for persons of reduced mobility. | WP.29 | 3 to 4 years for new buses and coaches | Number of countries applying Regulation No. 107/04 |
|  | Drafted technical prescriptions on indirect vision systems (mirrors & camera monitoring) in trucks and buses. | Will apply Regulation No. 46 for camera monitor systems replacing all mirrors in vehicles. | WP.29 | 2 years for new vehicles | Number of countries applying Regulation No. 46/03 |
| Vehicle Design (con't.) | Drafted technical prescriptions for vehicle's safety glazing materials including plastics. | Will apply Regulation No. 43 to reduced burn rate for rigid plastic panes. | WP.29 | 2 years for new vehicles | Number of countries applying Regulation No. 43/01 |
| Quiet Road Transport Vehicles (QRTV) | ##### Drafted a first set of guidelines to be adopted on technical aspects QRTV of (inserted into the R.E.3). | Will adopt new United Nations GTR to ensure electric and hybrid vehicles audibility. | WP.29 | 2012–2013 | Number of countries applying the United Nations Regulation. |
| Periodical Technical Inspections Convention (1997) | Adopted of a new rule on roadworthiness. | Will conduct annual capacity-building workshops. | WP.29 | 2012 | Number of capacity-building workshops conducted. |
|  | Introduced safety Regulation Annex to the Agreement. |  | WP.29 | 2012–2013 | Successful introduction of safety Regulation Annex to the Agreement. |
| OBJECTIVE 5: Make Technologies Work for Safer Mobility |  |  |  |  |  |
| Innovation – ITS | Developed an ITS Strategy (Road Map). | Will promote ITS solutions to increase Road Safety | Secretariat, WP.1, SC.1, WP.5, WP.15, WP.24, WP.29 | 2011–2020 | Published ITS Strategy Package: Background Paper, Strategic Note, Road Map. The ITS Road Map is implemented. |
|  | Updated existing regulations and create new ones to boost ITS solutions for Road Safety. | Will conduct capacity-building workshops. | WP.29 | 2011–2020 | Number of capacity-building workshops conducted. |
|  | Addressed issues related to ADAS systems through cooperation of WP.1 and WP.29. | Will conduct workshops to address issues and will make recommendations. | WP.1, WP.29 | 2011–2015 | Amendment to 1968 Convention on Road Traffic. |