## Slide 1: GFV Task Force Heavy Duty Dual Fuel vehicles (HDDF TF) GRPE 63 – 19 January 2012
19/01/2012
<number>

## Slide 2: Heavy-Duty dual-fuel engines and vehicles progress since GRPE62
19/01/2012
<number>
Amendments to rev.6 of Regulation 49 (EURO VI)
  An informal document has been drafted and submitted to GRPE
    Some sections and appendices will be finalised in the course of Q1/2012
  A formal document is intended to be ready for submission to GRPE64 in June 2012
Amendments to rev.5 of Regulation 49 (EURO V)
  The drafting status related to (EURO V) is not yet at a stage permitting the submission of an informal document to GRPE
  GFV proposal: 6 months delay
    Informal document to be submitted to June 2012 GRPE
    Formal document to be submitted to January 2013 GRPE
    Final amendments tc be submitted to June 2013 WP29

## Slide 3: Amendments to rev.6 of Regulation 49 Summary of the proposal (1)
19/01/2012
<number>
Amendments to the main body of Regulation 49 (rev.6)
  Definitions of dual-fuel engines and vehicles and of their operating modes
  Obligation for HDDF to comply with Annex 15
  Allowance of a fuel specific type-approval in case of engines fuelled with liquefied natural gas / liquefied biomethane (LNG)
  Labelling of dual-fuel engines and vehicles
  Installation requirements in case of HDDF engines approved as separate technical units
  Extension to include a new engine system into an engine-family
  Summary of the approval process in case of HDDF
Amendments to the existing Annexes of Regulation 49 (rev.6)
Introduction of the dual-fuel dedicated Annex 15 of Regulation 49 (rev.6)

## Slide 4: Amendments to rev.6 of Regulation 49 Summary of the proposal (2)
19/01/2012
<number>
Amendments to the main body of Regulation 49 (rev.6)
Amendments to the existing Annexes of Regulation 49 (rev.6)
  Annex 1: adaptation of the information documents to HDDF
  Annexes 2A and 2C: adaptation of the communication sheets to HDDF
  Annex 3: extension of the approval marks
  Annex 5: introduction of G20 as reference fuel
  Annex 9B: consideration of HDDF specific OBD issues
Introduction of the dual-fuel dedicated Annex 15 of Regulation 49 (rev.6)

## Slide 5: Amendments to rev.6 of Regulation 49 Summary of the proposal (3)
19/01/2012
<number>
Amendments to the main body of Regulation 49 (rev.6)
Amendments to the existing Annexes of Regulation 49 (rev.6)
Introduction of the dual-fuel dedicated Annex 15 of Regulation 49 (rev.6)
  Dual-fuel specific definitions
  Dual-fuel engine family
  Requirements to operate dual-fuel vehicles
  Dual-fuel specific indicators and warnings
  Retrievable torque in case of dual-fuel vehicles
  OCE and in-use HDDF specific requirements
  Emission limits applicable to HDDF engines and vehicles
  Dual-fuel specific OBD and NOx control requirements
  Additional calculation requirements for emission measurement (laboratory test)
  Additional calculation requirements for emission measurement (PEMS test)

## Slide 6: Draft time-plan – on time for EURO VI
19/01/2012
<number>
GRPE June 2011: agreement on the major principles amendments to R85 (informal document)
GRPE Jan 2012: amendments to rev.6 of R49 (informal Document)
Jan – June 2012: drafting of amendments to rev.5 of R49
GRPE June 2012: approval of the amendments to R49 rev.6 approval of the amendments to R85 amendments to rev.5 of R49 (informal Document)
WP29 Nov 2012: approval of the amendments to R49 rev.6 & R85
GRPE Jan 2013: approval of the amendments to R49 rev.5 guidance for retrofit specifications
WP29 June 2013: approval of the amendments to R49 rev.5
difficulties regarding amendments to R49 rev. 5 DELAY necessary !