## Slide 1: DTP 10th meeting – Geneva 6th June 2012
Update on the execution status of Validation Phase 2
Validation Task Force
WLTP-DTP-10-05

## Slide 2
On 16 April 2012 the first Info Package was uploaded to JRC ftp server (folder 18) and the VP2 experimental tests on ICE vehicles started.
On 15 May 2012 a new Info Package was uploaded, with instructions also for EV/HEV vehicles. This date can be considered as the starting date for the VP2 tests on EV/HEV.
Concerning Validation 1 tests on Low Powered Vehicles (Class 1 and Class 2 driving cycle), India delegation has presented an update at 13th DHC meeting (5 June 2012).

## Slide 3
Laboratory/Company |  | Vehicle 1
TNO |  | Gasoline Passenger Car Direct Injection (High pmr)
 | Engine | 1.6 THP (115 kW)
 | With Test Mass High (TMH) | 
 | Baseline Test | 1.3 (*)
 | Evaluation Item: | 
 | - Mode construction (Cold - Hot start) | 2.3
 | - PM/PN (normal) | 1.3 & 2.3
 | - PM/PN (during regeneration) | Not applicable
 | - Class 2 test cycle | Not applicable
 | With Test Mass Low (TML) | 
 | Baseline Test | 1.3 (*)
 | Evaluation Item: | 
 | - Mode construction (Cold - Hot start) | 4.3
 | - PM/PN (normal) | 3.3 & 4.3
 | - PM/PN (during regeneration) | Not applicable
 | - Class 2 test cycle | Not applicable
(*) 1.3 | (1=test number; 3= test repetitions) | 
(experimental activity will be completed by 6th July 2012)

## Slide 4
Laboratory/Company |  | Vehicle 1 | Vehicle 2 | Vehicle 3
IAV |  | Diesel Passenger Car (High pmr) | Gasoline Passenger Car Direct Injection (High pmr) | Light Commercial CNG Vehicle (High pmr)
 |  | finished | KW 23/24 2012 | finished at 31.05.12
 | With Test Mass High (TMH) |  |  | 
 | Baseline Test | 1.3 | 5.3 | 3.3 (CNG-H)
 | Evaluation Item: |  |  | 
 | - Mode construction (Cold - Hot start) | 1.3 + 2.3 | 5.3+6.3 | 3.3 + 4.3
 | - PM/PN (normal) | 1.3 | 5.3 | 3.3 + 4.3
 | - PM/PN (1 filter for all or each phasel) | 2.3 | 6.3 | 
 | - two reference fuel (CNG-L) |  |  | 4.3 (CNG-L)
 | - PM/PN (during regeneration) | Not applicable | Not applicable | Not applicable
 | - Class 2 test cycle | Not applicable | Not applicable | No
 | With Test Mass Low (TML) |  |  | 
 | Evaluation Item: |  |  | 
 | - Vehicle weight | No | No | No
 | - Mode construction (Cold - Hot start) | No | No | No
 | - PM/PN (normal) | No | No | No
 | - PM/PN (during regeneration) | No | No | No
 | - Class 2 test cycle | No | No | No
(*) 1.3 | (1=test number; 3= test repetitions) |  |  | 
(experimental activity will be completed by end of June 2012)

## Slide 5
Laboratory / Company |  | Vehicle 1 | Vehicle 2 | Vehicle 3
AFHB (CH) |  | Gasoline Passenger Car Port Injection (Medium pmr) | Gasoline Passenger Car Direct Injection (Medium pmr) | Diesel Passenger Car (Medium pmr)
 | With Test Mass High (TMH) |  |  | 
 | Baseline Test | Planned | Planned | Planned
 | Evaluation Item: |  |  | 
 | - Mode construction (Cold - Hot start) | Planned | Planned | Planned
 | - PM/PN (normal) | Not applicable | Planned | Planned
 | - PM/PN (during regeneration) | Not applicable | Not applicable | No
 | - Class 2 test cycle | Not applicable | Not applicable | No
 | With Test Mass Low (TML) |  |  | 
 | Evaluation Item: |  |  | 
 | - Vehicle weight | No | No | No
 | - Mode construction (Cold - Hot start) | No | No | No
 | - PM/PN (normal) | No | No | No
 | - PM/PN (during regeneration) | No | No | No
 | - Class 2 test cycle | No | No | No

## Slide 6
Laboratory/Company |  | Vehicle 1 | Vehicle 2 | Vehicle 3
Empa (CH) Preparation: July 2012 Testing: July/August 2012 |  | Gasoline Passenger Car Direct Injection (High pmr) | Gasoline Passenger Car Indirect Injection (High pmr) | CNG Passenger Car Indirect Injection (High pmr)
 | With Test Mass High (TMH) |  |  | 
 | Baseline Test | Planned | Planned | Planned
 | Evaluation Item: |  |  | 
 | - Mode construction (Cold - Hot start) | Planned | Planned | Planned
 | - PM/PN (normal) | Planned | Planned | Planned
 | - PM/PN (during regeneration) | Not applicable | Not applicable | Not applicable
 | - Class 2 test cycle | Not applicable | Not applicable | Not applicable
 | With Test Mass Low (TML) |  |  | 
 | Evaluation Item: |  |  | 
 | - Vehicle weight | Planned | if time is available | if time is available
 | - Mode construction (Cold - Hot start) | Planned | if time is available | if time is available
 | - PM/PN (normal) | Planned | if time is available | if time is available
 | - PM/PN (during regeneration) | Not applicable | Not applicable | Not applicable
 | - Class 2 test cycle | Not applicable | Not applicable | Not applicable

## Slide 7
Laboratory/Company |  | Vehicle 1 | Vehicle 2 | Vehicle 3 | Vehicle 4 | Vehicle 5 | Vehicle 6
AECC Tests to be completed by mid-August |  | Diesel passenger car (High pmr) | Gasoline passenger car Direct Injection (High pmr) | Gasoline passenger car Direct Injection (high pmr) | Diesel passenger car (High pmr) | Gasoline passenger car Direct Injection (medium pmr) | Gasoline hybrid passenger car (NOVC) (High pmr)
 | With Test Mass High (TMH) |  |  |  |  |  | 
 | Baseline Test | 3 | 2 + 1* | Planned | Planned | Planned | Planned
 | Evaluation Item: |  |  |  |  |  | 
 | - Mode construction (Cold - Hot start) | 3 | 2 + 1* | Planned | Planned | Planned | Planned
 | - PM/PN (normal) | 3 | 2 + 1* | Planned | Planned | Planned | Planned
 | - PM/PN (during regeneration) | No | Not applicable | Not applicable | No | Not applicable | Not applicable
 | - AP (NO2, NH3, N2O) | 3 | 2 + 1* | Planned | Planned | Planned | Planned
 | - Class 2 test cycle | Not applicable | Not applicable | Not applicable | Not applicable | No | No

## Slide 8
Laboratory/Company |  | Vehicle 1 | Vehicle 2
UTAC |  | Diesel Passenger Car (High pmr) | only if time is available
 | With Test Mass High (TMH) |  | 
 | Baseline Test | Planned | ?
 | Evaluation Item: |  | 
 | - Mode construction (Cold - Hot start) | Planned | ?
 | - PM/PN (normal) | Planned | ?
 | - N2O and NH3 | Planned | ?
 | - PM filter stabilization | Planned | ?
 | With Test Mass Low (TML) |  | 
 | Evaluation Item: |  | 
 | - Vehicle weight | No | No
 | - Mode construction (Cold - Hot start) | No | No
 | - PM/PN (normal) | No | No
 | - PM/PN (during regeneration) | No | No
 | - Class 2 test cycle | No | No
(experimental activity will be completed by end of June 2012)

## Slide 9
Laboratory/Company |  | Vehicle 1 | Vehicle 2 | Vehicle 2
JRC |  | Gasoline Passenger Car Direct Injection (High pmr) | Light Commercial Diesel Vehicle (Medium pmr) | Diesel Passenger Car (High pmr)
 | With Test Mass High (TMH) |  |  | 
 | Baseline Test | 1.3 (*) | 5.3 | Planned
 | Evaluation Item: |  |  | 
 | - Mode construction (Cold - Hot start) | 2.3 | 6.3 | Planned
 | - PM/PN (normal) | 1.3 & 2.3 | 5.3 & 6.3 | Planned
 | - PM/PN (during regeneration) | Not applicable | No (Euro 4 - No DPF) | Planned
 | - Class 2 test cycle | Not applicable | Not necessary | Not applicable
 | With Test Mass Low (TML) |  |  | 
 | Evaluation Item: |  |  | 
 | - Vehicle weight | 3.3 | No | No
 | - Mode construction (Cold - Hot start) | 4.3 | No | No
 | - PM/PN (normal) | 3.3 & 4.3 | No | No
 | - PM/PN (during regeneration) | Not applicable | No | No
 | - Class 2 test cycle | Not applicable | No | No

## Slide 10
Bosmal (Poland) : VP2 tests have started and current plan is to complete them by end of July, as agreed at 2nd VTF+PLs meeting in Ispra.
Dekra and TUEF (Germany): VP2 tests are ongoing and should be completed by end of July.
Japan Laboratories (report from Ichikawa-san)
ACEA Laboratories (report from W. Thiel)