## Slide 1: Draft Status Report of the BioRID TEG
Bernd Lorenz (BASt)
Chairman
51st GRSP
Geneva, 21st May 2012
Informal document GRSP-51-22
(51st GRSP, 21–25 May 2012,
agenda item 3)

## Slide 2: Meetings I
22nd January 2010: last official Global BioRID User (WebEX) Meeting (GBUM) chaired by Mike Beebe (Denton)
3rd February 2010: joint with IWG GTR No. 7 - Tokyo
15th of March 2010: 1st WebEX meeting (hosted by Denton)
28th April 2010: 2nd WebEX Meeting (hosted by FTSS)
13th July 2010: 3rd WebEX meeting (hosted by Humanetics)
7th September 2010: 4th WebEX meeting (hosted by Humanetics)
21st-22nd September 2010: joint with IWG GTR No. 7 – Berlin
29th November 2010: 5th WebEx – (hosted by Humanetics)
6th December 2010: joint with IWG GTR No. 7 – Geneva
7th February 2011: 6th WebEx – (hosted by Humanetics)
28th February 2011: joint with IWG GTR No. 7 – Brussels
14th April 2011: 7th WebEx – (hosted by Humanetics)

## Slide 3: Meetings II
1st June 2011: 8th WebEx – (hosted by Humanetics)
10th June 2011: joint with IWG GTR No. 7 – Washington D.C.
5th/6th December 2011: joint with IWG GTR No. 7 – Geneva
14th December 2012: 9th WebEx – (hosted by Humanetics)
31st January 2012: 10th WebEx – (hosted by Humanetics)
23rd February 2012: face to face meeting and 11th WebEx – Bast, Bergisch Gladbach
14th March 2012: 12th WebEx – (hosted by Humanetics)
19th March 2012: joint with IWG GTR No. 7 – London
Next TEG meeting: 14th of May: 13th WebEx (canceled)

## Slide 4: Issues under Discussion / Research
Improved certification procedure (without head restraint) in use and corridors need to be tightened
Repeatability and Reproducibility – data collection with new certification procedure
Jacket Test introduced
Data collection of certification procedure with head restraint and higher pendulum mass
Additional certification tests and better control of material properties might be needed
Data analysis of test series conducted on behalf of EC/TRL, OSRP, VRTC, PDB is ongoing -> some results/findings were presented at the London meeting

## Slide 5: Progress reached so far (1)
Draft drawing package available on UNECE website http://www.unece.org/trans/main/wp29/wp29wgs/wp29grsp/gtr7phase2_3_drawing_package.html
Draft PADI available on UNECE website (TEGID-23)
Check list included in PADI to check for correct build level
Still some feed back needed – please provide information/result of built level check to Humanetics
Harmonization of Drawings (Humanetics)

## Slide 6: Progress reached so far (2)
Improved certification procedure and corridors (Humanetics et al.)
New certification sled(s) in use
Tests with and without head restraint
Jacket test added
First draft certification corridors proposed by Humanetics on the basis of data from different BioRIDs
All BioRIDs used in test programs for TEG activities shall be of built level according PADI and certified according to the new procedure.
Certification data (with head restraint and jacket, also) shall be provided to Humanetics for tightening corridors.
Based on new test results (EC/TRL test series):
Pelvis certification test might be added (stiffness and geometry check)
Quasi-static spine stiffness test proposed
Better control of bumper stiffness

## Slide 7: Progress reached so far (3)
EC/TRL–test series
6 BioRID (no. 006, 007, 028, 068, 077, 100)
Swapping of parts between dummies (e.g. spine, pelvis)
Acceleration sled, lab seat, draft GTR 7-pulse (JNCAP style)

## Slide 8: Progress reached so far (4)
Repeatability and Reproducibility (EC/TRL, OSRP, VRTC, Humanetics, PDB et al.)
Several issues identified which seems to influence R & R
Issues:
jacket (e.g. stiffness) -> jacket cert test added
neck pins -> better control of tolerances
pelvis stiffness and geometry -> pelvis cert test might be added, geometry check/control may be needed
Bumpers -> better control of material properties needed
Certification corridors need to be tightened, more data needed

## Slide 9: General remarks / Outlook
Drawings, draft PADI, check list for built level, draft certification procedure available
New certification procedure in use and further cert tests under development
EC/TRL test series delivered important results/findings
Some of the findings need to be verified by additional testing (e.g. swapping of dummy parts, bumpers).
In general repeatability of BioRID good (kinematics ok)
Reproducibility of some channels poor
Additional test series planned for end of June at BASt with 3-4 refurbished BioRIDs. Dummies need to be shipped to Humanetics/USA for check and tuning of parts.

## Slide 10
Thank you for your attention!
Bernd Lorenz
Bundesanstalt für Straßenwesen (BASt)
Brüderstraße 53
D-51427 Bergisch Gladbach
lorenz@bast.de