## Slide 1
Simplification of Lighting and
Light-Signalling Regulations
Status update and next steps
Informal document GRE-76-23
(76th GRE, 25-28 October 2016,
agenda item 4)
Transmitted by IWG SLR

## Slide 2
Simplification approach taken by the GRE-IWG SLR
Adopted by GRE at its 75th session (April 2016)
Endorsed by WP.29 at its 169th session (June 2016)
Freeze 31 existing Regulations and supersede them with only 3 new ones:
Road illumination devices
Signal Lighting devices
Retro-reflective devices
Create a stable regulatory system (legal certainty)
Quickest route to deliver a solution for the administrative problem of collective amendments.
Continue to grant new type approvals to the existing Regulations during development of the new Regulations

## Slide 3
IWG-SLR starts the task to define simplified technology neutral / performance based requirements in the new device and system regulations and also in R48 (Installation).
The new regulations and R48 will be amended, following usual procedures, to introduce the simplified technology neutral / performance based requirements
WP29 –171 March 2017
WP29 –174 March 2018
FINAL UPDATE, CONSOLIDATION AND STABILIZATION OF EXISTING REGULATIONS
FREEZING OF EXISTING REGULATIONS
ADOPTION ON NEW REGULATIONS
WP29 to adopt several GRE pending proposals as supplements to the existing regulations.
Development of 3
New Regulations
+
Preparation of TPs for the existing Regulations
STAGE 1
“Editorial simplification”
STAGE 2
“Performance based / Technology neutral”
Programme to be defined
STEP 1
STEP 2
NO FURTHER AMENDMENTS.
Granting of type approvals continues.
GRE IWG-SLR in conjunction with the GRE Secretariat to produce consolidated versions of all Regulations to be frozen.
WP29 to adopt New Regulations and TP’s for the existing regulations
Simplification to be delivered in two stages
ENTRY INTO FORCE OF NEW REGULATIONS
TP’s APPLICABLE TO FROZEN VERSIONS OF THE EXISTING REGULATIONS
2019
REMOVE BARRIERS TO INNOVATION
DEVELOP NEW REGULATIONS SUITABLE FOR THE FUTURE

## Slide 4
Structure of UN lighting Regulations after Stage 1
1
2
3
4
5
6
7
8
19
20
23
27
31
38
50
56
57
69
70
72
76
77
80
87
91
98
104
112
113
119
123
UN Regs
NEW REGULATIONS
New 1 “Road illumination devices”
New 2 “Signal Lighting devices”
New 3 “Retro-reflective devices”
INSTALLATION
R-48
R-53
R-74
R-86
LIGHT SOURCES
R-37
R-99
R-128
(Simplified structure with reference to a Resolution)
VARIOUS
R-10
R-45
R-65
R-88
ONLY
14 Live Regulations

## Slide 5
GRE Regulations after Stage 1 of simplification
R xxx
(NEW 1)
Signalling devices
R xxx
(NEW 2)
Road illumination devices
R xxx
(NEW 3)
Retro reflective devices
NOT ON SLR AGENDA FOR STAGE 1
R48*,
R53*,
R74*,
R86*,
9
6
5
8
R4
R6
R7
R23
R38
R77
R87
R91
R19
R98
R119
R123
R112
(R1),
(R8),
(R20)
R3
R69
R70
R104
(R5),
(R31),
R10,
R45,
R65,
R88,
R27
R37, (R2),
R99,
R128,
Resolution
R113
(R56),
(R57),
(R72),
(R76),
(R82)
R50
* Definitions and other minor editorial adjustments / synchronisation will be addressed
Regulations in parenthesis are frozen already.
Already adopted by GRE-75
SLR-11-04/Rev.1

## Slide 6
 | 2016 | 2017 | 2018 | 2019
Bring up to date existing UN Regs on road illumination, signalling and retro-reflecting devices. (UN Regs on installation to be addressed separately) |  |  |  | Entry into Force
Draft 3 new UN Regulations 1. Road illumination 2. Light signalling 3. Retro-Reflecting based on the text of existing UN Regs. Use DETA Ensure consistency with IWVTA |  |  |  | 
Existing UN Regulations
New UN Regulations
WP.29
March
Agree on pipeline*
WP.29
March
New series of amendments and TPs to freeze the existing UN Regulations
WP.29
March
Agree on new UN Regs
New UN Regulations adopted
GRE-76
GRE-78
* Agree on each pending proposal to be submitted to WP.29 - Last change to Regulations candidate for simplification
GRE-78
Agree on TPs and freezing of existing UN Regs
Adopt new UN Regs
Informal proposals of new UN Regs for feedback
GRE-77
Stage 1 “Editorial Simplification” - GRE & WP.29 Milestones
Adopt TPs and freeze UN Regs
Adopt GRE pending proposals
No more amendments to existing UN Regulations on road illumination, signalling and retro-reflecting devices.
Granting of type approvals continues
Approvals for innovations may be granted using Article 12 part 6 and Schedule 7 of the 1958 agreement (draft Revision 3 - ECE/TRANS/WP.29/2015/40) or Art. 20 “Exemptions for new technologies or new concepts” of the EC Directive 2007/46/EC (Framework Directive)

## Slide 7
GRE 78
DEADLINE Official docs
WP.29
WP.29 adopts GRE documents in pipeline
Consolidate drafts with adopted documents
Logic content check
Remove editorial comments
3 Official document + justification
3 Informal track-change document + comments
17.3.2017
24.10.2017
31.7.2017
~ 135 days
GRE to adopt 3 new draft regula-tions
Transitional provisions
GRE 77
4.4.2017
ASSUMPTION
Installation Regulations (48, 53, 86)
3 Official documents for Installation Regs
UN-document creation
TARGET
3 Informal documents + few comments
SLR-13-05
Stage 1 “Editorial Simplification” - Next steps in 2017