## Slide 1
Status report
of the
WLTP Informal Working Group
Report to the 74th GRPE session
by WLTP IWG
Informal document GRPE-74-11
74th GRPE, 9-13 Jan 2017, agenda item 3(b)

## Slide 2
ECE/TRANS/WP.29/2016/68
ECE/TRANS/WP.29/2016/69
gtr
Technical Report
ECE/TRANS/WP.29/2014/27
ECE/TRANS/WP.29/2014/27/Corr.1
ECE/TRANS/WP.29/2014/28
1. WLTP Overall Schedule
Phase2b
Low temp.
Auxiliary
devices
Durability
OBD
ISC
E-lab.
Phase2a
focus on
evaporative
test
procedure
Phase1b
handle
remaining
items
from
Phase1a
Phase1a
World-wide harmonized test cycles
Test procedure of pollutants and CO2/FC/EC/Range under 23C condition
2008
2013
~2015
~2016
~2018
Transposition to UNR

## Slide 3
2. Request for Approval
at 74th GRPE
Working Items | Documentations | Key Notes
GTR #15 Amendment | ECE/TRANS/WP.29/GRPE/2017/7 (technical report : GRPE-74-05) | update gear shift calculation clarification/addition for road load determination process post processing for electrified vehicles
New GTR for Evaporative Emission | ECE/TRANS/WP.29/GRPE/2017/3 (technical report : GRPE-74-04) | major items modified from R83 extend DBL (24 48hours) inclusion of permeation factor adoption of WLTP test cycle

## Slide 4
Working Categories | Lead by | Key Notes | Expected completion timing
Transposition to UNR | EU | basic concept was approved by GRPE/WP.29 will start active work after 74th GRPE | tbd
GTR amendment | EU | according to each TF progress and/or input from IWG member | when necessary
Test Cycles | EU Japan | HEV system power for cycle classification (collaborate with EVE-IWG) make clear for cycle modification process | mid of 2018 completed
Cycle traceability | EU Japan | “Normalization” doesn’t work for OVC-HEV and PEV consider “drive trace indexes” | end of 2017
3. Key Notes of each TF_1

## Slide 5
Working Categories | Lead by | Key Notes | Expected completion timing
Annex 2 (gear shift method) | EU | agreed how to define minimum engine speed (keep current method) under the discussion for down shift scenario during deceleration | completed end of 2017
Annex 4 (road load determination) | EU | several improvements (WLTP-17-15e) were established dual-axis dyno. requirement | completed mid of 2018
Supplemental Tests (low temp.) | EU | gathered CPs’ needs challenge to seek harmonized temperature and to develop effective procedure | mid of 2018
Durability | EU | finalized Mandate and ToR and concrete workplan was developed | mid of 2018 or later
3. Key Notes of each TF_2

## Slide 6
Working Categories | Lead by | Key Notes | Expected completion timing
Evaporative Tests | Japan EU | submitted working document to GRPE for approval keep discussion on sealed tank system consider other elements commented by US/Canada/China | completed mid of 2017 tbd
OBD | Japan | baseline reg. is R83 | mid of 2018
In service | EU | will start active work after 74th GRPE | tbd
SG EV | EU JAPAN | new procedure for OVC-FCHV collaborate with EVE-IWG for HEV system power and battery durability collaborate with other TFs for unique EV related issues | mid of 2017 mid of 2018 mid of 2018
3. Key Notes of each TF_3

## Slide 7
4. Expected Actions
at 75th GRPE
Working Categories | Expected Actions
Transposition to UNR | report concrete road map and ask guidance for any improvement
GTR amendment | request for approval (test cycle selection when applying interpolation method, others)
Evaporative Emission | report sealed tank system procedure and ask guidance for possibility to include working document