## Slide 1
Status report
of the
WLTP Informal Working Group
Prepared by WLTP IWG
Informal document GRPE-75-20
75th GRPE, 6-9 Jun 2017, agenda item 3(b)

## Slide 2
ECE/TRANS/WP.29/2016/68
ECE/TRANS/WP.29/2017/94
ECE/TRANS/WP.29/2017/98
ECE/TRANS/WP.29/2016/69
ECE/TRANS/WP.29/2017/95
ECE/TRANS/WP.29/2017/99
gtr
Technical Report
ECE/TRANS/WP.29/2014/27
ECE/TRANS/WP.29/2014/27/Corr.1
ECE/TRANS/WP.29/2014/28
1. WLTP Overall Schedule
Phase2b
Low temp.
Auxiliary
devices
Durability
OBD
ISC
E-lab.
UNR
Phase2a
focus on
evaporative
test
procedure
Phase1b
handle
remaining
items from
Phase1a
Phase1a
World-wide harmonized test cycles
Test procedure of pollutants and CO2/FC/EC/Range under 23C condition
2008
2013
~2015
~2016
~2018
We are HERE

## Slide 3
2. Possibility
of Phase2b Prolongation
Originally, all working elements of Phase2b are expected to be approved during 2019 January GRPE session
Due to complicated and/or contradictory issues and heavy workload, some of items may have a chance to be extended (please refer WLTP-19-03)
WLTP IWG will inform of new specific time schedule and propose the revised ToR (prolongation) when it‘s ready

## Slide 4
3. Request for Approval
Working Items | Documentations | Key Notes
GTR #15 Amendment #3 | ECE/TRANS/WP.29/GRPE/2017/9 (technical report : GRPE-75-07) GRPE-75-xx : amending Amendment #3 | clarify phase, cycle and vehicle class terminology improvements to the gear shifting procedures clarify the combinations of test vehicle selection and family others
GTR Evaporative Emission Amendment#1 | GRPE-75-16 | inclusion of “sealed tank system” procedure (open issue: semi-sealed tank) improve test vehicle selection method provide working document at 76th GRPE

## Slide 5
4. Request for Guidance
Working Items | Discussion Points | Key Notes
UNR structure | Please refer informal document GRPE-75-18 | WLTP IWG has agreed on preferred direction to go
WLTP GTR construction | Separate GTR or One package ? | Trigger: Low Temp TF Separate GTR is first choice All CP requirement goes into one UNR package CP option

## Slide 6
Working Categories | Signal | Key Notes | Expected completion timing
Transposition to UNR |  | has agreed the basic structure of new UNR and R83/101 after intensive discussion including IWVTA secretary and member will make a concrete schedule and consider Level_2 scenario | tbd
GTR Amendment |  | continue to improve GTR#15 develop draft EVAP GTR including sealed tank system | when necessary
Test Cycles |  | EVE-IWG plan to evaluate the possible reference methods after Nov. 2017 GRPE approval may delay | mid of 2019
Cycle traceability |  | propose tentative threshold of candidate “drive trace indexes” | end of 2017
5. Key Notes of each TF_1

## Slide 7
Working Categories | signal | Key Notes | Expected completion timing
Annex 2 (gear shift method) |  | improve procedure (7 items) under the discussion for (1)definition of crawler gear, (2)down shift scenario during deceleration | completed end of 2017
New Open Issues_1 (wind tunnel method) |  | found out the necessity to improve more clear and robust test procedure positive proposals are under the discussion | end of 2017
New Open Issues_2 (Annex4,6,7) |  | several improvements were established and 11 items are under the discussion(WLTP-19-13e) | end of 2017
 |  | dual-axis dyno. requirement | hard to agree
5. Key Notes of each TF_2

## Slide 8
Working Categories | signal | Key Notes | Expected completion timing
Supplemental Tests (low temp.) |  | challenge to seek harmonized temperature started the discussion on concrete test procedure | mid of 2018 or later
Durability |  | finalized Mandate and ToR concrete work plan was developed | mid of 2018 or later
Evaporative Tests |  | closed the technical issues on sealed tank system and developed draft GTR | end of 2017
 | ? | consider other elements commented by US, Canada, China and EC | tbd
5. Key Notes of each TF_3

## Slide 9
Working Categories | signal | Key Notes | Expected completion timing
OBD |  | baseline reg. is R83 working on “definition” collaborating with EPPR absence of EC involvement | mid of 2018 or later
In Service Confirmity |  | the ISC provisions can be discussed and agreed under 1998 agreement | tbd
SG EV |  | new procedure for OVC-FCHV | mid of 2018
 |  | collaborate with EVE-IWG for HEV system power and battery durability | mid of 2019
 |  | collaborate with other TFs for unique EV related issues | mid of 2018 or later
RRT |  | some parts of GTR which were pointed out by technical experts during RRTs were revised. | completed
5. Key Notes of each TF_4

## Slide 10
6. Expected Actions
at 76th GRPE
Working Categories | Expected Actions
Transposition to UNR | report concrete time schedule for its adoption and ask guidance for any improvement
GTR amendment | request for approval (improve wind tunnel method and others)
Evaporative Emission | request for approval of working document which includes “sealed tank system” and other modifications
(Prolongation of Phase2 activities) | request for prolongation of Phase2 activities if we figure out new time schedule