## Slide 1: Status Report of the Informal Working Group on Safer Transport of Children in Buses and Coaches (IWG-STCBC)
Chair: Marta Anglès , SPAIN
Secretary: FARID BENDJELLAL, CLEPA
66th GRSP Session
10 – 13 DECEMBER 2019
Informal document GRSP-66-06
(66th GRSP, 10-13 December 2019,
agenda item 28)
Submitted by Spain

## Slide 2: Background
Spain suggested the need to create a new UN Regulation for securing children in buses and coaches (GRSP-65-11).
GRSP agreed to seek consent from WP.29 at its June 2019 session to establish an IWG on "Securing of Children in buses and coaches".
WP29 agreed to establishing an IWG and requested the Terms of Reference to be established.

## Slide 3: Objective
The objective of the IWG is to develop a new UN Regulation to ensure safer transport of children when traveling in buses and coaches.
To ensure the good retention of the children in the seat when traveling in buses and coaches in order to ensure the same level of protection as the adults and avoid the ejection of the children from their seats.
The new UN Regulation will be focused on children from 40 – 150 cm, taking into account different characteristics of M2 and M3 vehicles categories.

## Slide 4
1st IWG-STCBC meeting
Date: 9th July 2019 Location: Ministerio de Industria, Comercio y Turismo , Madrid, Spain
Initial discussions & DraftingTerms of Reference
2nd IWG-STCBC meeting
Date: 30th October 2019 Location: Applus IDIADA, Tarragona, Spain
Reviewing accident surveys , discussing key elements to investigate , Defining a draft Road map
Informal Working Group

## Slide 5
Road map
2020 | 2021 | 2022
Learning Phase | Execution Phase | Check & Submission to GRSP
Collect data on: accident situations usage conditions space in and testing requirements for M2 & M3 vehicles Define format for accident data collection | Defining key elements of the regulation - Drafting Requirements & evaluating their feasibility and relevance | Completion of proposal to GRSP

## Slide 6: Timeline
11 12
181
182
68
70
67
69
66
3
4
WP.29
GRSP
IWG
184
183
IWG creation approved
IWG submission of new regulation
Formal Doc.
5
6
Plan and Schedule
Report
7
180
1 2 3 4 5 6 7 8 9 10 11 12
2019
2020
2021
2022
1 2 3 4 5 6 7 8 9 10 11 12
185
186
187
71
Informal Doc.
1 2 3 4 5 6 7 8 9 10 11 12
188
1 2 3 4 5 6
72
189
2023
8
9
10
11
12
13
190

## Slide 7: Next IWG Meeting
3rd IWG-STCBC meeting
Date: 16th-17th January 2020 Location: CLEPA, Brussels
4th IWG-STCBC meeting
Date: 6th-7th May 2020 Location: TBD

## Slide 8: Thank you for your attention!