## Slide 1
EDR/DSSAD IWG
Status Report
September 2019
Geneva
Informal document GRVA-04-28 4th GRVA, 24 - 27 September 2019
Provisional agenda item 4 (d)
Transmitted by Co-Chairs of EDR/DSSAD IWG
Notes: 1

## Slide 2
Background
ToR/Framework Document adopted at the 178th WP29 (June 2019, Geneva)
TASKS:
Define the scope and specific objectives of and differences between EDR and DSSAD
Define EDR and DSSAD technical requirements
DELIVERABLES:
Identification of differences between DSSAD and EDR
Requirements for DSSAD for Automated Lane Keeping Systems
Requirements for EDR
GR | WP29 | IWG to deliver:
GRVA: Sept. 2019 GRSG: Oct. 2019 | Nov.2019 | Clear objectives, deadline and the identification of difference between EDR/DSSAD
GRVA: Feb. 2020 | Mar.2020 | DSSAD technical requirements for ALKS
 |  | Review of the existing national/regional actives & a proposed way forward for EDR/DSSAD
GRSG: Oct. 2020 | Nov.2020 | Technical requirements for EDR
[Working Structure/Schedule specified under the Framework document]
GRSG
GRVA
EDR/DSSAD IWG

## Slide 3
IWG Activities
#1 IWG (8-9 July 2019, Brussels)
Participation from EC, Germany, Japan, Korea, Netherlands, Sweden, UK, OICA/CLEPA, Organizations for PTI, Insurance, etc.
Presentations on EDR/DSSAD comparison, EDR requirement/parameters and DSSAD requirement by Japan, CLEPA-OICA
Conclusion/Action Items:
All documents to be further reviewed and discussed
DSSAD: Ideas from parties were shared. Formatting the technical requirements was also considered.
EDR: All to have a position as to whether the 1st step should be a copy/paste of the US EDR, or to be a further elaborated draft.
All contracting parties to have a position with regard to the place of data storage, on-board or transmitted and stored at a backend.

## Slide 4
IWG Activities
#2 IWG (18-20 Sept 2019, Geneva)
Participation from China, EC, France, Germany, Japan, Korea, Netherlands, UK, US, OICA/CLEPA, Organizations for PTI, Insurance, etc.
Presentations on EDR/DSSAD comparison, EDR requirement/parameters and DSSAD requirement by China, Korea, EU, Japan, CLEPA-OICA, FSD
Conclusion/Action Items:
The IWG reviewed the ToR and Framework document, and agreed on the tasks and deliverables assigned to the IWG under the ToR, and also confirmed the IWG commitment to work toward producing the deliverables according to the schedule as specified in the Framework document.
The IWG discussed and agreed on the comparison table identifying the purposes and differences of EDR and DSSAD (as in the next slide)
DSSAD: IWG explores ways to identify parameters to develop technical requirements.
EDR: IWG initiated the review of draft technical requirements reflecting inputs from the parties taking care of the nature regarding data elements, event, capacity.

## Slide 5
EDR/DSSAD Comparison [Agreed Principle]
Item |  | EDR for conventional vehicles | EDR for ADs | DSSAD (L3-L4)
Scope (categories of vehicles in the text) |  | Step1: Passenger cars and light duty vehicles (Vehicle categories according to R.E.3: M1, N1) Step 2: [Heavy duty vehicles (Vehicle categories according to R.E.3: M2,M3,N2, N3)] |  | [For ALKS: Any vehicle of automation level 3 or 4 with ALKS] USA: disagreement to already include heavy duty vehicles
System | Purpose (why do the contracting parties want to introduce this function into the vehicle?) | Accident analysis |  | AD system operation status
Detailed comparison table: refer to “GRVA-04-17 (EDR/DSSAD)”

## Slide 6
Future Schedule
Upcoming IWG meetings:
#3 IWG: 10 - 12 December 2019 (Paris (OICA))
#4 IWG: 28 - 30 January 2020 (Tokyo (JASIC))
[#5 IWG: (date to be determine later(US DOT))]
Remaining Tasks:
Revise/Finalize the DSSAD technical requirement
Revise/Finalize the EDR technical requirement
Propose way foward for DSSAD beyond ALKS
Propose way foward for EDR for new challenges incl. for vulnerable road users
 | 2019 |  |  |  | 2020 |  |  |  |  |  |  |  |  |  | 
 | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JULY | AUG | SEP | OCT | NOV
WP29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GRVA |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GRSG |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
IWG |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DSSAD draft
EDR draft

## Slide 7
Request to GRVA
IWG needs clear guidance on the scope for DSSAD

## Slide 8
Request to GRSG
IWG needs clear guidance to proceed with regard to the place to store the data considering
Mandating the data to be stored onboard,
Accept the possibilities of storing onboard and at a backend (and taking care of this within the proposal / retrieval means),
Taking into account both possibilities, (onboard / backend) but not mentioning at all in the proposal
Other.