## Slide 1: Status Report from the Fifth Session of the Informal Working Group (IWG) on Validation Methods for Automated Driving (VMAD)
United Nations Economic Commission for Europe (UNECE) Working Party on Automated/Autonomous and Connected Vehicles (GRVA)
February 10-14, 2020
Geneva, Switzerland
Transmitted by the IWG on VMAD
Informal document GRVA-05-23 5th GRVA, 10-14 February 2020 Agenda item 4(c)

## Slide 2: VMAD Deliverables to the World Forum for Harmonization of Vehicle Regulations (WP.29)
Deliverables | Deadline
The test and assessment (including CEL) for Automated Lane Keeping Systems (ALKS) of SAE levels 3/4 compatible as a new UN Regulation for contracting parties to the 1958 agreement* | March 2020
Review of the existing and upcoming methods and a proposed way forward for the assessment of automated driving (AD) | March 2020
New assessment/test method (NATM) of AD | March 2021
Based on the Framework document, VMAD has the following deliverables to WP.29:
*Further clarification regarding this deliverable can be found in VMAD’s Terms of Reference and within previous GRVA reports

## Slide 3: Highlights from the Fifth VMAD Session
Collaboration between the VMAD IWG and the Functional Requirements for Automated and Autonomous Vehicles (FRAV) IWG
  First joint meeting took place between VMAD and FRAV
  More than 90% of the participants attended both FRAV & VMAD
  Discussions and deliverables from FRAV informed VMAD’s work
Increasing Participation at VMAD
  The number of participants is still increasing
  Approximately 80 individuals from contracting parties (CPs) and industry attended the fifth VMAD session
Presentations from CPs and Industry, such as
  Real-world Testing and Assessment Methods – China
  Metric Driven Approach for Safety Assessments of AVs – SAFE
  Key Concepts and Issues Associated with Developing Scenarios – Canada
  ALKS Test Matrix – France & Germany

## Slide 4: Deliverables
The following work has been completed by VMAD:
Drafted annex to address new test and assessment methods when applied to the new regulation on ALKS (including CEL) for contracting parties to the 1958 agreement
VMAD reviewed existing and upcoming assessment/test methods of autonomous driving
  Sub-working groups presented to VMAD high-level overviews of existing and upcoming assessment/test methods (i.e., scenarios, audit, virtual testing, test tracks, and real-world testing) for validating the safety of AVs
VMAD and its sub-working groups will continue to work together with FRAV to establish a NATM

## Slide 5: Topics that Require Further Clarification
Going forward, VMAD will work with its sub-groups and FRAV to clarify topics, such as:
Foreseeable and non-preventable scenarios
Reasonably foreseeable vs. rationally foreseeable

## Slide 6: Next Steps
VMAD and its sub-working groups will continue to work together to:
  Integrate the work done by each sub-working group, including the comments from industry and CPs, to develop overarching documents regarding the NATM
  Update and implement work plan for establishing the NATM
Collaboration between VMAD & FRAV
  A FRAV and VMAD Leadership/Co-chair meeting to align each IWG’s long-term strategies is being planned
  Upcoming VMAD meetings will directly follow FRAV meetings to ensure FRAV’s work continues to inform VMAD

## Slide 7: Upcoming VMAD Sessions
  Sixth VMAD IWG Session - April 16 &17, 2020
    Hosted by CCFA in Paris, France
  Seventh VMAD IWG Session - September 10 &11, 2020
    Hosted by NVIDIA in Santa Clara, United States
  Eighth VMAD IWG Session - November 5 & 6, 2020
    Hosted by the European Commission in Brussels, Belgium
  Ninth VMAD IWG Session – Tentatively scheduled for January 2021
    Location within Asia to be determined

## Slide 8: Special thanks to the Japan Automobile Standards Internationalization Center (JASIC) for hosting VMAD’s fifth session!