TEM Project Central Office

UN/ECE    Warsaw, Poland

STATUS OF TEM NETWORK (as of 1.01.2011)

| COUNTRY | Total length | PROGRAMMED (in study, preliminary design and design phases) | UNDER CONSTRUCTION | IN OPERATION | COMPARATIVE INDICATORS |
| --- | --- | --- | --- | --- | --- |
|  | km | one carriageway | Both carriageways | one carriageway | both carriageways | one carriageway | both carriageways | % of total TEM length | CONSTRUCTION PROGRESS (% of length under construction) | DEGREE OF COMPLETION (% of length in operation) |
| Column No. | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| AUSTRIA | 485 | - | - | - | - | - | 485 | 1.9 | - | 100.0 |
| BOSNIA and HERZEGOVINA | 792 | 455 | 337 | 16 | - | - | 37 | 3.2 | 1.0 | 4.7 |
| BULGARIA | 1120 | - | 221 | 19 | - | 19 | 282 | 4.5 | 0.9 | 26.1 |
| CROATIA | 1547 | - | 158 | 73 | 32 | 244 | 1113 | 6.2 | 4.5 | 79.8 |
| CZECH REPUBLIC | 987 | - | 203 | - | 33 | - | 751 | 4.0 | 3.3 | 76.1 |
| GEORGIA | 1053 | - | 1045 | - | - | - | 8 | 4.2 | - | 0.8 |
| HUNGARY | 1658 | 100 | 410 | - | 158 | 82 | 861 | 6.7 | 9.5 | 54.4 |
| ITALY | 1519 | - | - | - | - | - | 1519 | 6.1 | - | 100.0 |
| LITHUANIA | 720 | 19 | 143 | - | 16 | 254 | 466 | 2.9 | 2.2 | 82.4 |
| POLAND | 3900 | 156 | 1817 | - | 818 | 100 | 1009 | 15.6 | 21.0 | 27.2 |
| ROMANIA | 3064 | - | 2614 | - | 187 | - | 263 | 12.3 | 6.1 | 8.6 |
| SLOVAKIA | 933 | - | 387 | 14 | 135 | 542 | 390 | 3.7 | 15.2 | 70.8 |
| SLOVENIA | 191 | - | 13 | - | 8 | 21 | 170 | 0.8 | 4.2 | 94.8 |
| TURKEY | 6962 | - | 658 | - | 56 | 434 | 5814 | 27.9 | 0.8 | 86.6 |
| TOTAL | 24931 | 730 | 8006 | 122 | 1443 | 1696 | 13168 | 100.00 | 6.0 | 56.2 |

Note: Armenian data not included