UNITED

E

NATIONS

Economic and Social

Council

Distr.

GENERAL

TRADE/CEFACT/2004/18

2 April 2004

ENGLISH ONLY

##### ECONOMIC COMMISSION FOR EUROPE

COMMITTEE FOR TRADE, INDUSTRY AND

### ENTERPRISE DEVELOPMENT

Centre for Trade Facilitation and Electronic Business (UN/CEFACT)

### Item 6 of the provisional agenda

Tenth session, 17-19 May 2004

PROGRAMME OF WORK FOR THE

UN/CEFACT Information Content Management Group (ICG)

Submitted by the Chairman of the UN/CEFACT ICG *

* This document is submitted by the UN/CEFACT Information Content Management Group (ICG)      and has been processed without any formal editing.  It is submitted to the Plenary for information.

TRADE/CEFACT/2004/18

Page 2

UN/CEFACT Information Content Management Group (ICG)

Programme of Work

##### March 2004

| Activity | Tasks | Descrip-tion | Prio-rity | Dates (YY.MM) |  | Resources |  | Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Start | End | PT Lead | Editor | % | Resp. | Comments |
| 1. Overall Administration | 1.1 Work plan |  |  |  | On-going |  |  |  | ICG |  |
|  | 1.4 Meeting Agendas |  |  |  | On-going |  |  |  | ICG |  |
|  | 1.5 Membership list |  |  |  | On-going |  |  |  | ICG |  |
|  | 1.6 ICG Web site |  |  |  | On-going |  |  |  | ICG |  |
| 2. FCT Operating Procedures between TBG, ATG and ICG |  |  |  |  |  |  |  |  |  |  |
|  | 2.1 Prepare Operating Procedures |  | 1 |  | Mar 04 |  |  |  | ICG | In collaboration with TBG and ATG Completed. |
|  | 2.2 Approve Operating Procedures |  | 1 |  | Mar 04 |  |  |  | ICG | In collaboration with TBG and ATG Completed. |
| 3. BRS (Business Requirements Specification) Development |  |  |  |  |  |  |  |  |  |  |
|  | 3.1 Prepare BRS Template |  | 1 |  | Sept 04 |  |  |  | ICG | Template submitted to TBG and ATG for comment March 04 |
|  | 3.2. Review BRS comments |  | 1 |  | Sept 04 |  |  |  | ICG | Preparation of BRS for approval at September 2004 meeting |
|  | 3.3. Implement approved BRS template rules |  | 1 | Sept 04 |  |  |  |  | ICG |  |
|  | 3.4 Release BRS template specification |  | 1 | March 05 |  |  |  |  | ICG |  |
| 4. RSM (Requirement Specification Mapping) Development |  |  |  |  |  |  |  |  |  |  |
|  | 4.1 Prepare initial draft of RSM template |  | 1 |  | Sept 04 |  |  |  | ICG | Submitted to TBG and ATG for review. |
|  | 4.2 Prepare final draft for review |  |  |  | March 04 |  |  |  | ICG |  |
|  | 4.3 Release RSM template specification |  |  |  | Sept 05 |  |  |  | ICG |  |
| 5. UML profile for UMM |  |  |  |  |  |  |  |  |  |  |
|  | 5.1 Prepare project proposal for TMG development |  |  |  | March 04 |  |  |  | ICG | TRADE/CEFACT/2004/18 Page 3 Project proposal with TMG as lead, approved at FCT level and submitted to TMG for acceptance. |
|  | 5.2 Prepare initial contribution on class diagrams |  |  |  | Sept 04 |  |  |  | ICG |  |
|  | 5.3 Participate in TMG project |  |  |  | ongoing |  |  |  | TMG | TRADE/CEFACT/2004/18 Page 4 ICG will remain active in the profile development in order to ensure library coherence |
| 6. Develop UN/CEFACT repository strategy | 6.1 Analyse ebXML repository requirements specifications |  |  |  | Sept 04 |  |  |  | ICG | ebXML repository requirements specifications will be studied to determine if they will satisfy UN/CEFACT requirements |
|  | 6.2 Define UN/CEFACT repository specifications |  |  | Sept 04 |  |  |  |  | ICG |  |
| 7. Maintain UN/ECE Recommendations | Manage UN/ECE Recommendations related to codes |  |  |  | On going |  |  |  | ICG WG1 |  |
|  | Rec. No. 3 - ISO Country Code for Representation of Names of Countries; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 5 - Abbreviations of INCOTERMS; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 7 - Numerical Representation of Dates, Time, and Periods of Time; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 8 - Unique Identification Code Methodology – UNIC; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 9 - Alphabetical Code for the Representation of Currencies; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 10 - Codes for Ship's Names; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 15 - Simpler Shipping Marks; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 16 - United Nations Code for Trade and Transport Locations (UN/LOCODE); |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 17 – Payterms; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 19 - Codes for Modes of Transport; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 20 - Codes for units of measure used in international trade; |  |  |  | Sep 04 |  |  |  |  | Version 3 completed internal CEFACT review TRADE/CEFACT/2004/18 Page 5 Public review planned to start May 2004 for 2 months. Final approval anticipated Sept 2004 |
|  | Rec. No. 21 - Codes for Types of Cargo, Packages and Packaging Materials; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 23 - Freight Cost Code; |  |  |  |  |  |  |  |  |  |
|  | Rec. No. 24 - Trade and Transport Status Codes; |  |  |  | Mar 04 |  |  |  |  | Version 3 approved March 2004 |
|  | Rec. No. 28 - Codes for Types of Means of Transport. |  |  |  |  |  |  |  |  |  |
| 8. UNCL migration strategy | Define UNCL migration strategy, ATG to ICG |  |  | Sept 03 |  |  |  |  | ICG WG2 | TRADE/CEFACT/2004/18 Page 6 A lack of resources has handicapped progress with this activity |
| 9. UN/EDIFACT Directory Audit | Audit the UN/EDIFACT directories as they become available for publication | Ongoing audit to ensure conformance of the directory output | 1 |  | On going |  |  |  | ICG audit |  |