## Slide 1
Presenter:
Tracy Wessler
June 6, 2007
Outsourcing Quality Assurance and
Contract Surveillance Activities
U.S. Census Bureau
Decennial Response Integration System (DRIS)

## Slide 2: DRIS Contract
The U.S. Census Bureau is the primary source of basic statistics about the population and economy of the nation and is best known for the decennial census of population and housing.
To help accomplish the 2010 Census, the Government awarded the DRIS contract to the Lockheed Martin team to develop and implement a data capture solution needed to:
  Receive, capture, and standardize census data provided by respondents via census forms and telephone agents;
  Provide assistance to the public through the telephone; and
  Standardize data collected via hand-held computers (HHCs).

## Slide 3: Overview of Approach
DRIS is a high risk and high profile project with firm deadlines. Hence, we need to demonstrate to oversight organizations (e.g. U.S. Government Accountability Office (GAO), Inspector General, etc.) that we have the right processes and project management practices, such as Capability Maturity Models (CMMI) in place to:
  Effectively manage the DRIS project;
  Monitor the contractor’s (both DRIS and support contractors) work activities; and
  Effectively perform internally as a PMO against those processes.

## Slide 4: Overview of Approach
Process and Product Quality Assurance (PPQA) process area
  Involves objectively evaluating performed processes and work products against standards and procedures
  Identifying and documenting noncompliance issues
  Providing feedback to project staff and managers on QA results
  Ensuring that noncompliance issues are addressed
Project Monitoring and Control (PMC) process area
  Includes monitoring project activities against the project plan
  Monitoring project risks, work products, stakeholder involvement, resources, cost and schedule, etc.
  Managing corrective actions to closure
Capability Maturity Model Integration (CMMI) – a process improvement
model that consist of best practices for the development of products and
services.

## Slide 5: Overview of Approach
DRIS
Contractor
QA
Gunnison
Process
Review
Dept. of
Commerce
(GAO)
SEPG
Analysis
DRIS PMO
In an effort to improve existing processes within the organization, the DRIS PMO has engaged in a series of actions to meet project goals and objectives.
Internal QA activities
  Contract Surveillance/Technical Monitors
  DRIS PMO Surveillance Management Team (SMT)
External QA activities
  General Accountability Office (GAO) - oversight
  Independent LM QA group
  Gunnison Consulting Group, Inc.
  Software Engineering Processing Group (SEPG) - outsourced to an independent contractor

## Slide 6
Internal Quality Assurance and Contract Surveillance Activities

## Slide 7: DRIS Organizational Chart
Notes: Capability Maturity Model Integration consists of best practices that address development and maintenance activities that cover the product lifecycle from conception through delivery and maintenance.
Currently, using CMMI v1.2 relative to development/software and system engineering, but we will use the CMMI-Acq model when it’s released this summer. CMMI-ACQ focuses on those activities performed by the acquisition professionals in the acquisition program office. They also address internal program office activities that support the monitoring and control of development contractors and suppliers.
Unlike CMMI version 1.1, there is but a single model document that describes both the staged and continuous approaches to process improvement versus the prior use of two representations of staged and continuous in separate documents.

## Slide 8: Contract Surveillance
All staff represented in the organizational chart are considered technical monitors (TM).
Technical Monitors perform tasks such as:
  Participating in Integrated Product Teams (IPT).
  Reviewing Earned Value (EV) Management Data - Monitoring the contractor’s cost and schedule information to ensure successful completion of the project within budget and on schedule.
  Completing monthly TM reports that serve to help TMs evaluate the Contractor’s success in delivering the level of performance agreed to in the contract and provides into the award fee determination process.
Technical Monitoring (TM) includes the contract surveillance activities and processes the Government utilizes to monitor and evaluate the Contractor’s performance in fulfillment of DRIS contract requirements.
Notes: Capability Maturity Model Integration consists of best practices that address development and maintenance activities that cover the product lifecycle from conception through delivery and maintenance.
Currently, using CMMI v1.2 relative to development/software and system engineering, but we will use the CMMI-Acq model when it’s released this summer. CMMI-ACQ focuses on those activities performed by the acquisition professionals in the acquisition program office. They also address internal program office activities that support the monitoring and control of development contractors and suppliers.
Unlike CMMI version 1.1, there is but a single model document that describes both the staged and continuous approaches to process improvement versus the prior use of two representations of staged and continuous in separate documents.

## Slide 9: Internal QA Activities
The DRIS PMO Surveillance Management Team (SMT) is implementing process improvement activities as part of CMMI efforts.
Internal QA
SEPG
QA Technical
Monitoring
Process Improvement
Conduct monthly audits to assess the program against internal processes and CMMI® for Development, v1.2 practices. (Note: The PMO will plan to use the Acquisition model when released this year.)
Membership in the CB’s Decennial IT Software Engineering Processing Group (SEPG).
Monitor DRIS contractor’s QA activities (e.g. participate in audit interviews, meetings, etc.)
Notes: Capability Maturity Model Integration consists of best practices that address development and maintenance activities that cover the product lifecycle from conception through delivery and maintenance.
Currently, using CMMI v1.2 relative to development/software and system engineering, but we will use the CMMI-Acq model when it’s released this summer. CMMI-ACQ focuses on those activities performed by the acquisition professionals in the acquisition program office. They also address internal program office activities that support the monitoring and control of development contractors and suppliers.
Unlike CMMI version 1.1, there is but a single model document that describes both the staged and continuous approaches to process improvement versus the prior use of two representations of staged and continuous in separate documents.

## Slide 10: Internal QA Activities
Month | Process
January | Closeout of 2006 audits
February | Verification (CMMI)
March | Property Administration (Ch.14)
April | Communications Plan (Ch.15)
May | Document Review Process (Ch. 17)
June | Requirements Development (CMMI)
July | PMO metrics (CMMI – MA & QPM)
August | Follow-up Technical Monitoring (Ch. 8 and 9/ CMMI)
September | Lessons Learned (Ch. 10)
October | Requirements Management (CMMI)
November | Follow-up Risk Management Process (Ch. 5/CMMI)
December | Follow-up Configuration Management (Ch. 3/CMMI)
Note: The audits represent processes/plans within the DRIS PMO or a CMMI process area.
Notes: Capability Maturity Model Integration consists of best practices that address development and maintenance activities that cover the product lifecycle from conception through delivery and maintenance.
Currently, using CMMI v1.2 relative to development/software and system engineering, but we will use the CMMI-Acq model when it’s released this summer. CMMI-ACQ focuses on those activities performed by the acquisition professionals in the acquisition program office. They also address internal program office activities that support the monitoring and control of development contractors and suppliers.
Unlike CMMI version 1.1, there is but a single model document that describes both the staged and continuous approaches to process improvement versus the prior use of two representations of staged and continuous in separate documents.

## Slide 11
Independent Quality Assurance Activities

## Slide 12: DRIS Contractor QA activities
Independent LMTSS (Lockheed Martin Transportation and Security Solutions) QA organization.
Objectively evaluates process and product quality through various methods (e.g. inspections, monthly audits, etc.) to verify compliance with program processes and procedures.
Provides feedback to DRIS Program senior management.
CMMI Level 3 and ISO 9001 audit assessments to be conducted by an independent group in GFY08.
Notes: The Census Process Improvement Directive establishes and maintains a mechanism to facilitate process improvement and leverage knowledge throughout the Census Bureau. This group facilitates the overall Census SEPG (Brown bag sessions) and looks to other Census groups, to at a minimum,
Charter, maintain, and operate a process improvement group (SEPG, steering committee). Provide a rep and a backup from the organizational’s process improvement group
Establish and maintain a plan for process improvement
In keeping in line with these Census PI Directives, the Decennial IT steering committee, which at the time consisted of Arnold Jackson, Sponsor; (Current members (Longini, Bob LaMacchai (GEO) Arona, Terri, Doug Clift, Ron Thompson, and Frank Vitrano), wanted to realign process improvement efforts with the Directorate into an integrated and coordinated approach. …..
To do this, they developed an organizational policy (SMC) on process improvements, which addresses 4 business and PI goals.
The scope of this effort is on the following six mission critical programs under the AD Dec. IT Geo Systems Directorate listed here in this chart because these are the programs that are critical to the 2010 decennial Census. So, hence we have the Decennial IT SEPG was created with representatives and backups from each of the programs to implement these PI initiatives.

## Slide 13: SEPG Gap Analysis
The Decennial IT Software Engineering Processing Group (SEPG) includes
representatives from 6 mission critical CB program areas to communicate
and implement business goals and process improvement initiatives within
the Decennial IT organization.
Notes: The Census Process Improvement Directive establishes and maintains a mechanism to facilitate process improvement and leverage knowledge throughout the Census Bureau. This group facilitates the overall Census SEPG (Brown bag sessions) and looks to other Census groups, to at a minimum,
Charter, maintain, and operate a process improvement group (SEPG, steering committee). Provide a rep and a backup from the organizational’s process improvement group
Establish and maintain a plan for process improvement
In keeping in line with these Census PI Directives, the Decennial IT steering committee, which at the time consisted of Arnold Jackson, Sponsor; (Current members (Longini, Bob LaMacchai (GEO) Arona, Terri, Doug Clift, Ron Thompson, and Frank Vitrano), wanted to realign process improvement efforts with the Directorate into an integrated and coordinated approach. …..
To do this, they developed an organizational policy (SMC) on process improvements, which addresses 4 business and PI goals.
The scope of this effort is on the following six mission critical programs under the AD Dec. IT Geo Systems Directorate listed here in this chart because these are the programs that are critical to the 2010 decennial Census. So, hence we have the Decennial IT SEPG was created with representatives and backups from each of the programs to implement these PI initiatives.

## Slide 14: SEPG Gap Analysis
In Fall of 2006, the SEPG utilized an independent organization to identify and analyze existing processes within each program area.
Consultants assessed each program area against seven (7) CMMI® process areas using SEI’s CMMI® SE/SW v1.1 model.
  Organizational Process Focus (OPF)
  Requirements Management (REQM)
  Project Planning (PP)
  Project Monitoring and Control (PMC)
  Measurement and Analysis (MA)
  Process and Product Quality Assurance (PPQA)
  Risk Management (RSKM)
Identified best practices, strengths, and areas of improvement (e.g. Best Practices - Risk Management program and TM activities)
DRIS PMO have addressed areas cited for process improvement (e.g. Development of a PMO Metrics Plan).
Notes: The Census Process Improvement Directive establishes and maintains a mechanism to facilitate process improvement and leverage knowledge throughout the Census Bureau. This group facilitates the overall Census SEPG (Brown bag sessions) and looks to other Census groups, to at a minimum,
Charter, maintain, and operate a process improvement group (SEPG, steering committee). Provide a rep and a backup from the organizational’s process improvement group
Establish and maintain a plan for process improvement
In keeping in line with these Census PI Directives, the Decennial IT steering committee, which at the time consisted of Arnold Jackson, Sponsor; (Current members (Longini, Bob LaMacchai (GEO) Arona, Terri, Doug Clift, Ron Thompson, and Frank Vitrano), wanted to realign process improvement efforts with the Directorate into an integrated and coordinated approach. …..
To do this, they developed an organizational policy (SMC) on process improvements, which addresses 4 business and PI goals.
The scope of this effort is on the following six mission critical programs under the AD Dec. IT Geo Systems Directorate listed here in this chart because these are the programs that are critical to the 2010 decennial Census. So, hence we have the Decennial IT SEPG was created with representatives and backups from each of the programs to implement these PI initiatives.

## Slide 15: PMO Process Review
QA of the DRIS PMO QA (Part 1)
  Early in 2006, conducted a review of the PMO QA processes implemented in Phase I of DRIS contract.
  Analyzed the Surveillance Management Team audit process across four major work areas. (Audit Planning, Audit Examination, Audit Reporting, and Audit Follow-up)
  DRIS PMO have addressed areas cited for minor modifications (e.g. Updated PMO Contract Surveillance documents).
Conducted a DRIS PMO Lessons Learned review (Part 2) with Senior staff and external stakeholders.
Plan to conduct a follow-up in Summer of 2007.
  The DRIS PMO utilized an independent contractor in an effort to continue process improvement.

## Slide 16: Future Plans
DRIS PMO to continue with internal audit activities through closeout of DRIS contract.
Gunnison Consulting Group, Inc. to conduct a follow-up assessment in June of 2007 and will conduct audits annually thereafter.
DRIS contractor will continue conducting internal audits and also participate in CMMI Level 3 and ISO 9001 audit assessments in GFY08.
GAO
Gunnison
Review
SEPG
Analysis
Contractor
QA
PMO QA
Process
Improvement
DRIS PMO to reassess recommendations implemented from SEPG Gap Analysis and Gunnison process review prior to start of Phase II.

## Slide 17
Questions