# Timber Committee	European Forestry Commission

# Economic Commission for Europe	Food and Agriculture Organization

# JOINT FAO/ECE WORKING PARTY ON FOREST ECONOMICS AND STATISTICS

### Twenty-fifth session, 24-26 February 2003

Guidance of Work Area 1. Markets and statistics

Supplementary meeting document

UNECE/FAO Market Information System

This note is referred to in paragraphs 15-16 of TIM/EFC/WP.2/2003/3

by Ed Pepke, Forest Products Marketing Specialist

UNECE/FAO Timber Branch, Geneva

The Working Party is invited to review and comment on the Market Information System development, and suggest priorities for the future phases, further improvements and resources to accomplish those improvements.

Introduction

The development of the current UNECE/FAO Market Information Service into a user-friendly, interactive Market Information System (MIS) has been previously presented to the FAO/ECE Working Party on Forest Economics and Statistics at their Twenty-fourth Session. It has also been discussed within the UNECE/FAO Timber Branch, Geneva, the Bureaux of the UNECE Timber Committee and FAO European Forestry Commission and the UNECE/FAO Team of Specialists on Forest Products Markets and Marketing.

Background

In 1999 a rudimentary MIS was established on the Timber Committee website. The purpose of the MIS is to group all the market-related information of the UNECE/FAO Timber Branch under one button. The site currently contains subdirectories for market reports, market statistics, market forecasts and certified forest products. The current MIS has served an important role, but needs revision to be more user friendly and relevant to users and to be more easily maintained and developed.

Goal

The goal is to create web-based system for users to obtain forest products market information that they want and need. A functional MIS would make the UNECE and FAO more relevant, responsive and a primary resource for comprehensive forest products market information for our audiences. Continued, improved dissemination of the statistical and analytical information we develop is in line with the Strategic Plans of the FAO Forestry Department, the UNECE/FAO Timber Branch and recommendations of international policy forums.

Need for a MIS

Successful production and promotion of the valuable products and informative publications of the UNECE/FAO Forest Products Marketing Programme have increased the demand for further information. Currently the UNECE/FAO Timber Branch receives up to 5 requests a day by e-mail and telephone for market information. These requests come in via the current MIS through our general e-mail addresses, info.timber and stats.timber, and via contact with individual members of the Section. It is unfortunately impossible to respond to all requests due to lack of resources in the Section. Given that the Internet will continue to augment the requests for information, the only means of satiating this demand is via a functional MIS, where clients could easily find the information they want by themselves. This will make our output more useful to more people at a small cost, and thereby contribute to our overall goals of sustainable development of the timber sector through increased transparency. It will also enhance and promote the image of FAO and UNECE.

Need for promotion

Key clients lack knowledge of our information. The Finnish Forest Industries Federation, the Swedish Wood Association and a Norwegian forest products industry federation surveyed their members to ascertain knowledge of UNECE/FAO Timber Section publications and products, such as the TIMBER database. While both the Finnish and Swedish associations include statistics from UNECE/FAO publications, imported from our MIS into theirs, members are unaware of our products, such as the market statistics, and our market analyses.

Link to ongoing international processes

The UN Intergovernmental Forum on Forests stated, “There is also an important role for international organizations in the dissemination and facilitation of transfer of existing knowledge. ... International and regional organizations have an important role to play in the field of forest-related technology transfer. Regional networks could contribute to a more effective and efficient use of already existing technologies”. We have greater possibilities to respond to these recommendations for action.

Benefits of development of the MIS

There is an ongoing demand to better utilize our information and resources in order to have benefits to all parties: FAO, UNECE, member countries’ governments and their interested parties, including research institutions, universities, NGOs and forest products industries and their associations. The Forest Products Division of FAO (FOP) and the Timber Section are understaffed compared to their mandate and their potential work on forest products marketing for member countries.  While both have expertise, databases, market analyses and Internet technology, they lack staff time to fully exploit their opportunities. Realizing that both the FAO-Rome forest products marketing activities  and the Timber Section’s Forest Products Marketing Programme depend on very limited staff resources, the MIS is one of the best ways for the exchange of market-related information.

Governments and the private sector have important needs for market intelligence. An industry association, for example the Finnish Forest Industries Federation, has a mandate to provide its members with information to make strategic business decisions and to keep them abreast of current market trends and issues in order to ensure competitiveness (from FFIF website). A functional MIS would help similar associations serve their memberships by:

- Identifying market opportunities

- Foreseeing market competition and threats

- Quantifying short- and long-term market trends (volumes, values, prices).

Benefits to FAO

This project would be a significant contribution to the first of the Forestry Department medium-term priorities: “strengthening information and databases on forest and tree resources and uses”. It would also contribute indirectly to other priorities, notably support to national forest polices and programmes, enhancing countries institutional, legal and financial frameworks for the forestry sector and facilitation of regional and international discussions and cooperation on forest policy and technical issues. The project directly supports the Forestry Department goal of “An increase in worldwide access to reliable and timely forestry information”.

A functional MIS would give additional value and promote work of the Forestry Department, thereby promoting FAO and the Department. Access to market information would make the Forestry Department more relevant, responsive and a primary source for our audiences. The MIS is a first step in enabling clients to find answers to queries by themselves, thereby freeing staff resources otherwise used to respond to requests. Building in the flexibility to modify and update the system would enable new FAO information to be exposed to wide audiences.

This project would significantly improve market transparency to the benefit of developing countries and developed countries. The MIS website could strengthen both the Forestry Department and Timber Committee websites and will of course be available to everyone.

Benefits for sustainable forest management

Sustainable forest products markets are the key to providing a strong financial basis for sustainable forest management. Up-to-date market intelligence is the foundation to market decisions for economic development by governments and industry. A functioning MIS will provide interested parties the access to valuable information of FAO and UNECE in order to make better-informed decisions and policies.

Current state of the project

Following the Working Party in 2002, the project proposal was discussed by the office holders of the Timber Committee and the European Forestry Commission, as well as the UNECE&FAO Team of Specialists on Forest Products Markets and Marketing (ToSFPM&M). These groups endorsed the goals of the project. Information systems experts at the Finnish Forest Research Institute (Metla) and the European Forest Institute (EFI) were approached for their consideration of the project and they volunteered their expertise in guiding and implementing the initial phases. The Forestry Department of FAO was approached for project funding, but declined to fund the project citing no competitive advantage.

Phase I, “Needs assessment”. Together with Metla and EFI the initial phases of the project were conducted in December 2002 and January 2003. The work was based on the  needs assessment results (annex 1).

Phase II, “Evaluate potential of currently available UNECE/FAO information for the MIS”, resulted in identifying the statistical and analytical parts of the current Market Information Service site which met user needs. These are specifically the statistical work in the TIMBER database, the forecasts for 2002 and 2003 and forest products prices. In addition, the analytical work in the Forest Products Annual Market Review, 2001-2002 and the certified forest products sites were targeted as meeting user information needs.

Phase III, ”Create the MIS website based on identified needs” resulted in creating two prototype websites, one statistical and the other analytical. These will be demonstrated at the Working Party and their recommendations and feedback solicited.

Phase IV, ”Promote and test the MIS” will take place in March, following demonstrations and seeking feedback from the Working Party and the office holders of the TC and EFC. The first groups to be approached for testing will be the ToSFPM&M and the FAO/UNECE Forest Communicators Network.

Phase V, “Establish strategic plan for continued development and maintenance” is done. The plan is attached in annex 2. The Working Party is requested to review the plan and to give feedback, especially concerning the priorities in the table and to suggest sources of funding for the future phases.

The following, uncompleted phases are described in the strategic plan in annex 2.

Phase VI. Develop forest products prices

Phase VII. Forest products trade flows

Phase VIII. Add remaining currently available statistical information

Phase IX. Add remaining currently available analytical information

Phase X. Re-establish country fact sheets

Phase XI Create CFP market database

Phase XII Create links to other sites from the MIS

Phase XIII Build in presentation options as in EFIS

The Working Party is invited to review and comment on the Market Information System development, and suggest priorities for the future phases,  further improvements and resources to accomplish those improvements.

Annex 1

Forest Products Market Information User Survey Results

by Ed Pepke, Forest Products Marketing Specialist

UNECE/FAO Timber Branch, Geneva

30 December 2002

Background. The first phase of the “Development of a UNECE/FAO Market Information System” on the UNECE Timber Committee website, a user survey was conducted in Finland in December 2002. The following client groups were interviewed: 1. government, as represented by the Ministry of Forestry and Agriculture and the Finnish Forest and Park Service; 2. research, as represented by the European Forest Institute, Finnish Forest Research Institute (Metla), the University of Helsinki and the University of Joensuu; 3. industry, as represented by the Finnish Forest Industries Federation; 4. forest owners, as represented by the Finnish Union of Agricultural Producers and Forest Owners; 5. forest communicators, as represented by the Finnish Forestry Association and the Finnish Forest Industries Federation; and 6. industry consultants as represented by Indufor/Metsähallitus Consulting.

Method. The different client group representatives were interviewed individually in Helsinki area and Joensuu from 2-13 December 2002. The focus of the interviews was on the market information available on the UNECE and FAO websites, and not on other equally valuable parts, for example on forest resources. This was an economical means of obtaining an overview of the current uses and needs for international market information by representatives of key client groups in one important country within the UNECE region. This was not an attempt to conduct a scientifically-designed survey, however the findings from this initial survey may be the basis of designing more formal surveys.

Findings by client groups.

- Government is a foremost client of the UNECE/FAO programme, however government’s use of market information was unknown. Representatives of the Ministry of Forestry and Agriculture indicated that they currently use the Timber Committee and FAO websites to find country-specific information, for example trade statistics and forest resource information. They requested continuation of such information in a more user-friendly form. The Finnish Forest and Park Service uses the websites for international market information and requested that more links be made available to member countries’ websites.

- Research organizations in Finland had one unified request for more comprehensive and timely roundwood price information on the website in a user-searchable format. They use various parts of the Timber Committee and FAO websites, for example the statistical information, forecasts and market analyses. They also use the market presentations, both those of the countries and those of the secretariat. This group is one of the most active users of the websites and they requested addition of a “webminder” (a messaging system which sends a message automatically to self-subscribed members of the listserver whenever something has been changed on the website). Metla-Helsinki requested specifically that all statistics collected via the Joint Forest Sector Questionnaire be published on the website. Metla’s Metinfo, a paid subscription statistical information service, currently includes links to both FAOSTAT and TIMBER databases.

- Industry in Finland has used tables out of the Forest Products Annual Market Review via the Finnish Forest Industry Federation’s (FFIF) market information system for their member companies. At the moment the FFIF’s system is being merged with that of the Swedish Wood Association and the Norwegian industry association into a Nordbas. Some statistical information will probably continue to be drawn from UNECE and FAO websites. Members of these associations are regular participants of the annual Timber Committee Market Discussions and much of the forecasts, country reports and secretariat analyses are synthesized and transmitted to their members. They stressed the need for current information. Contrary to other user groups, the industry has their own, more up-to-date sources of prices. They also requested a webminder.

- Forest owner associations are well developed in Finland and the Central Union of all forest owner associations, headquartered in Helsinki, is often represented at the annual Timber Committee Market Discussions. They need and want roundwood prices for other countries as those prices affect forestland owners’ decisions to hold or sell their timber. In addition, the country market statements are frequently downloaded from the Timber Committee website.

- It was the FAO/ECE Team of Public Relation Specialists in the Forest and Forest Industries Sector, now called the Forest Communicators Network (FCN), who instigated the country fact sheets on the Timber Committee website in 1996. Public relations specialists still need this information in an up-to-date and easily accessible manner.

- Industry consultants need up-to-date roundwood price statistics for UNECE region countries. Statistics from the FAO and UNECE websites are used almost daily, however some additional capabilities, for example graphing, and on the UNECE site, user-requested statistics, would be more user friendly. They would like to know more about the sources of statistics. For large countries such as Russia, it would be more helpful to have regional statistics. They use the country-supplied and secretariat market analyses and specifically mentioned appreciation of the special chapters in the Forest Products Annual Market Review.

Summary. The following market information needs were identified:

- Forest products statistics (existing TIMBER database plus currently collected but unreported statistics on secondary-processed wood products)

- Forest products prices (existing price series plus more geographically and product comprehensive series and more timely dissemination)

- Country fact sheets (restore up-to-date fact sheets)

- Analytical information (existing analyses available with different downloading options)

- Country reports (more comprehensive geographical coverage)

- Links to country sites (new)

- Adding a webminder to the site (new)

Conclusion. The user survey above concludes Phase I of the  “Development of a UNECE/FAO Market Information System”. The results are satisfactory for the ensuring the following phases correspond with main user needs. More rigorous user surveys could be based on these initial findings and would undoubtedly refine users’ needs, and then the MIS could be further developed to encompass additional needs.

Annex 2

MARKET INFORMATION SYSTEM

STRATEGIC DEVELOPMENT PLAN

by Ed Pepke, Forest Products Marketing Specialist

UNECE/FAO Timber Branch, Geneva

22 January 2003

Goal. The aim is to create a web-based system for users to obtain the forest products market information from UNECE/FAO Geneva that they want and need. A functional MIS would make the UNECE and FAO more relevant, responsive and a primary resource for our audiences needing market information. The MIS would be accessible via the Global Forest Information System being developed by IUFRO and compatible with its meta data requirements. Continued, improved dissemination of the statistical and analytical information we develop is in line with the Strategic Plans of the FAO Forestry Department, the UNECE/FAO Timber Section and the recommendations of international policy forums. It is also in line with the mission of EFI.

Phase I. Needs assessment.

a. An overview of needs of representatives of current client groups was conducted from 2-13 December 2002 in Helsinki, Vantaa and Joensuu, Finland.

b. Results documented in UserSurveyResults301202.doc

c. Additional needs assessment to be conducted by the University of Helsinki in 2003

d. Status: As of 13.12.02, this step is done for this initial phase of the MIS development project.

Phase II. Evaluate potential of currently available UNECE/FAO information for the MIS.

a. Currently available

- TIMBER database (production, imports, exports

- Forecasts for 2002 and 2003

- Analytical info (e.g., Forest Products Annual Market Review), which is in text, tabular and graphical form

- Forest products prices (e.g., roundwood prices)

- Certified forest products

b. From the above 5 available items, the TIMBER database and the Forest Products Annual Market Review were chosen for this phase based on availability of time and expertise

c. Forecasts, additional analytical info and prices can be added as resources permit

d. Certified forest products site are excluded from this first phase of the project, and put this into a future developmental phase (see phase VIII below), especially since Dr. Ewald Rametsteiner is proposing creation of a CFP database

e. Status: As of 22.1.03, we have focussed on the TIMBER database and the Review. The other parts need actualisation in phases XIII and IX below.

Phase III. Create the MIS website based on identified needs.

a. TIMBER database. Status: Prototype done by EFI.

b. Forecasts. Status: Undone.

c. Prices. Status: Undone awaiting proposal (phase VI) funding.

d. Analytical (text) information. Status: Prototype done by EFI using 1st chapter of the Forest Products Annual Market Review, 2001-2002.

Phase IV. Promote and test the MIS.

a. Prepare presentation for 26 February 2003 FAO/ECE Working Party on Forest Economics and Statistics (WPFES)

b. Distribute to UNECE&FAO Team of Specialists on Forest Products Markets and Marketing

c. Distribute to FAO/UNECE Forest Communicators Network

d. Status: To be done in February and March 2003.

Phase V. Establish strategic plan for continued development and maintenance.

a. This is the strategic plan

b. Completion of the following phases is contingent on identifying additional resources.

c. Phases I-V were as included in original MIS development project.

d. Status: updated as of 22.1.03.

# Phase VI. Develop forest products prices

a. Integrate results of Timber Price Information Collection and Dissemination Proposal work based on endorsement by the WPFES Session in 2003 and finding funding.

b. Status: Proposal drafted with EFI for presentation to WPFES 2003 session.

Phase VII. Forest products trade flows

a. Create on-line user-selected trade flows based on Comtrade

b. Costs. $2000 for Comtrade database, $6000 for data verification, $2000 for construction of an interface.

c. Ensure annual updates through continued funding arrangements.

d. Metla’s UNIX computer has been necessary for the SAS work in the past, and will be necessary in the future too. Mr. Bruce Michie needs continued status of a Metla research associate in order to access the computer.

e. Status: To discuss with Metla-Helsinki. Identify funding.

Phase VIII. Add remaining currently available statistical information

a. Secondary-processed forest products statistics collected via the JFSQuestionnaire. To discuss with Mr. Alex McCusker

b. Status: Add remaining statistical info from phase III.

Phase IX. Add remaining currently available analytical information

a. Establish means for integrating new analytical information into system.

b. Bring in remaining currently available analytical information.

c. Establish search mechanism to enable users to find both analytical and statistical information.

d. Search engine restricted to MIS site and its links.

e. MIS site has been entered into GFIS meta-data system for international retrieval. Add additional sites to GFIS too.

f. Status: Add remaining statistical info from phase III.

Phase X. Re-establish country fact sheets

a. Design country profile info via abstraction from FAO website. (The proposal to construct this site was agreed in 2001 between Volker Sasse (FAO, Geneva) and Magnus Grylls (FAO, Rome))

b. Status: At time of drafting this plan, Tim Peck was considering initiating a proposal for this work.

# Phase XI Create CFP market database

a. Status: Dr. Ewald Rametsteiner has drafted a proposal for funding.

# Phase XII Create links to other sites from the MIS

a. Country specific sites

b. Information specific sites

c. Links to links sites, e.g. can MIS search function find information via these links?

d. Initiate work based on Antti Koskinen’s research

e. Status: to be done.

# Phase XIII Build in presentation options as in EFIS

a. Graphing

b. Build in mapping option as in EFIS

c. Status: EFI working on prototype for demonstration at WPFES 2003 session.

# Additional phases according to future need

# Methods of work

a. Present this plan to WPFES for agreement, prioritisation of phases and suggestions on resources.

b. Establish a MIS taskforce to oversee development

c. Refine plan and prioritise phases

# Tabular presentation of MIS development phases

| # Priority | # Phase | # Description | # Lead | # Time req’d | # Cost | # Status |
| --- | --- | --- | --- | --- | --- | --- |
| # Done | # 1 | # Needs assessment | # EP | # 2 weeks | # $2000 | # Done |
| # Done | # 2 | # Evaluate potential of currently available UNECE/FAO information for the MIS | # EP | # 2 weeks | # $2000 | # Done |
| # Done | # 3 | # Create the MIS website based on identified needs | # EFI |  | # $4000 | # On-going. Prototype for WPFES. |
| # High | # 4 | # Promote and test the MIS | # EP | # 2 months | # $2000 | # Send to FCN and ToSFPM&M |
| # High | # 5 | # Establish strategic plan for continued development and maintenance | # EP | # 3 weeks | # 0 | # Done, subject to revision. |
| # Highest | # 6 | # Develop forest products prices | # EFI & UNECE via WPFES | # 1 year | # $55, 000 | # Proposal drafted for WPFES. EFI to send to Scientific Advisory Board. |
| # Highest | # 7 | # Forest products trade flows | # EFI | # 1 month/year | # $10,000 | # EFI to prepare WPFES demonstration. |
| # High | # 8 | # Add remaining currently available statistical information | # EFI? |  |  |  |
| # Medium | # 9 | # Add remaining analytical information | # EFI? |  |  | # Search engine restricted to MIS site and its links |
| # ? | # 10 | # Re-establish country fact sheets | # FAO? Peck/EFI? |  |  | # Proposal requested |
| # ? | # 11 | # Create CFP market database | # Rametsteiner |  |  | # Proposal requested |
| # ? | # 12 | # Create links to other sites from the MIS | # EP |  |  |  |
| # ? | # 13 | # Build in presentation options as in EFIS | # EFI | # 1 week | # $0 | # Prototype for WPFES |

http://www.unece.org/trade/timber/mis/mis.htm

Report of the Intergovernmental Forum on Forests on its Fourth Session, paragraph 50, 2000.

“Development of a UNECE/FAO Market Information System” by Ed Pepke, Forestry Officer – Marketing, UNECE and FAO Timber Section, 31 October 2002.

The mission of the European Forest Institute is to promote, conduct and co-operate in research of forests, forestry and forest products at the pan-European level and to make the results of the research known to all interested parties, notably in the areas of policy formulation and implementation, in order to promote the conservation and sustainable management of forests in Europe.

These priorities placed by UNECE/FAO and EFI for confirmation by the WPFES