## Slide 1
Progress and Final report
of the
WLTP Informal Working Group
Prepared by WLTP IWG
Informal document GRPE-81-20r1e
81st GRPE, 9-11 June 2020, agenda item 3(b)

## Slide 2
Contents
WLTP IWG Activities
Action Lists during 81st GRPE
Modification of UNR-WLTP for WP.29 Approval
Overview of GTR15 Amendment#6
Status of Sub-Groups / Task Forces
Outlook for 82nd GRPE

## Slide 3
Chart: 
| 2008 | 2014 | 2017 | 2020
 | 0.05 | 0.27 | 0.38
1. WLTP IWG Activities (1)
2008/6
2014/3
2017/6
2020/6
UNR
0.1 ℃
Global
GTR19
GTR15
1st IWG
expected

## Slide 4
Since 80th GRPE session
One (1) face-to face and Two (2) Webex IWG meetings
  Brussels (18th to 21st February)
  Webex (14th to 16th April and 4th June)
Thirty-three (33) Webex meetings of Subgroup and/or TF
As a result,
  Closed all recognised open issues* and reflected into informal document to update the GRPE Working Document
  to amend GTR 15 (GRPE/2020/14)
  *) Low Temperature Test Procedure and EVs related
  Updated the WP.29 Working Document to introduce UNR WLTP for approval (ECE/TRANS/WP.29/2020/92&93)
1. WLTP IWG Activities (2)

## Slide 5
Working Items |  |  | 2019 | 2020 |  |  |  | 
 |  |  | 10 | 1 | 3 | 4 | 6 | 10
UNR | WLTP for GRPE | WDs : 2020/3 2020/4 |  | IDs 80-38 80-39 |  |  |  | 
 | WLTP for WP.29 |  |  |  | WDs : 2020/77 2020/78 2020/87 | WDs : 2020/92 2020/93 |  | 
 | 83-08(/09) |  |  |  |  |  |  | WD
GTR15 | Amd#6 (Low Temp, OBD,COP, Durability, and upgrade) |  |  |  | WD 2020/14 |  | ID | 
EVE | HEV system power |  |  |  | WD 2020/12 |  |  | 
PMP | PN sub 23nm |  |  |  |  |  | ID | 
WD : Working Document
ID : Informal Document
we are here
1. WLTP IWG Activities (3)
including Collaboration with other IWGs
is used for cycle classification
of HEVs/PEVs

## Slide 6
2. Action Lists during 81st GRPE session
Working Items | Expected Actions (informed during 80th session) | Action List
GTR15 Amd#6 | submit Working Documents for approval | request for approval including informal documents which will be merged into working documents
PMP IWG |  | ask guidance how to merge PMP document into GTR15
UNR WLTP | NA | < for information purpose only > submit two(2) working documents to WP.29
UNR83-08(/09) | submit Working Documents for approval | postpone to 82nd GRPE

## Slide 7
3. Modification of UNR WLTP for WP.29 Approval
Please take a look at
Separate Document

## Slide 8
items | CONTENTs |  |  | notes | current UNR83
Scope | All vehicle categories except FCHV |  |  | - | Vehicles with petrol fuel only
Measured Parameter | Gaseous compounds(HC/CO/NOx), Particulate matter, Particle number, CO2, Fuel efficiency, Electric range/consumption |  |  | - | HC and CO only
Family Concept and Vehicle Selection |  | Power to Mass Ratio selection | most energy consumed configuration | consider the balance between required accuracy and limited infrastructure | not defined
 | ICE | ✔ | - |  | 
 | NOVC-HEV |  | - |  | 
 | OVC-HEV |  | ✔ |  | 
 | PEV | - |  |  | 
4. Overview of GTR15 Amd#6 (1)
Annex 13 : Low Temperature Testing
!!NEW!!

## Slide 9
4. Overview of GTR15 Amd#6 (2)
items | CONTENTs | notes | current UNR83
Test Cycle | same as 23℃ test (Type 1) | - | Urban cycle only
Road-Load | apply same dyna. setting value* as Type 1 test *) except aerodynamic coefficient | reflect the technology installed in each vehicle | Type 1 value 0.9
Test Fuel | (e.g. petrol RVP 70~90kPa) | more representative winter condition | (e.g. petrol RVP 56~95kPa)
Auxiliary Devices | Heater, Defrost, Passing-beam headlamps |  | NONE
Soaking prior to pre-conditioning | ICEs / HEV CS test : can be omitted with authority approval | consider the balance between required accuracy and limited infrastructure | NONE
 | HEV CD test & PEVs : MUST | make battery conditions stable | 
Annex 13 : Low Temperature Testing
!!NEW!!

## Slide 10
4. Overview of GTR15 Amd#6 (3)
Annex | CONTENTs | main sources | purpose
Annex 10 | Requirements when using a reagent for the exhaust after-treatment system | UNR WLTP WP.29/2020/77 WP.29/2020/78 WP.29/2020/92 WP.29/2020/93 | in line with UNR
Annex 11 | On-Board Diagnostics (OBD) |  | 
Annex 12 | Durability Test (Type 5) |  | 
Annex 14 | Conformity of Production |  | 
Incorporate UNR elements into GTR
items | CONTENTs | justifications
CO2 correction factor | allow to apply fixed factor as a manufacture option | worst case approach by applying the different alternator coefficient between charge and discharge
 | family approach for 4 phases test only | combine negligible criteria of interpolation family
Annex 8 : Electrified Vehicles

## Slide 11
5. Status of Task Force / Sub-Group
TF/SG | Status | Next Actions
UNR | SoA_00/01 COMPLETED | depend on the progress and/or new requirement including UNR83 amendment, if related to WLTP activity
GTR 15 Amendment | Amd#6 COMPLETED | depend on the progress and/or new requirement
SG-EV | a few more step | make the text more robust based on validation exercise
Cycle/Gear Shift |  | Cycle : incorporate the HEV system power into GTR/UNR Gear Shift : plan to complete tool management
Low Temp. |  | transpose to UNR make the text more robust based on validation exercise
Durability | COMPLETED | 
COP |  | 
OBD |  | 

## Slide 12
6. Outlook for 82nd GRPE session in January 2021
WLTP IWG is not in a position to ask for a new mandate under the current situations.
Positions of current WLTP sponsors:
EC : no new mandate IWG
the results achieved (mature GTR 15 and 19, UNR WLTP) allow to stop the IWG
JPN : want to continue WLTP activity, hopefully with EC
Character of future work
Further improvements GTR15, GTR19, UNR WLTP
Transposition of new items (Low T, EV, …)
Possible future
PROCESS
Direct
Proposal
GRPE
pre-Discussion *
*)
A group of experts can be established on ad hoc basis, hosted by CPs