## Slide 1
IWG for Wet Grip on Worn Tyres (WGWT) Status report to 74th GRBP (September 2021)
Informal document GRBP-74-41
(74th GRBP, September 15 - 17, 2021,
agenda item 7.)
Transmitted by the experts of IWG for Wet Grip On Worn Tyres

## Slide 2: Background and roles
Roles
  Chair: France
  Co-chair: European Commission
  Secretary: ETRTO
IWG WGWT webpage: https://wiki.unece.org/pages/viewpage.action?pageId=80380967

## Slide 3: Meetings and participants
Meetings:
  18th WGWT: 22 February (Webconference)
  19th WGWT: 23 March (Webconference)
  20th WGWT: 22 April (Webconference)
  21st WGWT: 21 May (Webconference)
  22nd WGWT: 15 June (Webconference)
  23rd WGWT: 21 June (Webconderence)
  24th WGWT: 29 July (Webconference)
  25th WGWT: 23 August (Webconference)
  26th WGWT: 8 September (Webconference)
  27th WGWT: 10 September (Webconference)
  28th WGWT: 15 September (Webconference)
Participants:
  CP: China, European Commission, France, Germany, Netherlands, Japan, Spain, India, United Kingdom.
  NGOs: ETRTO, ITMA, JATMA, OICA, ITTAC, USTMA

## Slide 4: Work progress since last GRBP
Test campaign completed
  Logistics, buffing, testing
Two subgroups created:
  Drafting
   working document GRBP/2021/12
  Post processing
    Objectif to build a model that considers influent parameters
    Buffed/tread depth  agreed
    Roughness  agreed
    SRTT worn  agreed

## Slide 5: Work progress since last GRBP
Topics still open and to be assessed
  Worn Profile (final assessment)
  Fixing all the parameters for the equation.
  Assessing the accuracy of the final formula based on weighted standard deviation and coefficient of variation.
  Threshold definition depending on tyre clusters or peculiarities
  Day to day variation
Additional assessment requested by the IWG
  Improve the stability of the reference tyre (SRTT worn)
  Assess mould SRTT worn feasibility

## Slide 6: Conclusions and next steps
Updated ToR as per GRBP-74-xx
  Keep March 22 WP29 as target for 03 series of amendment to R117 adoption
  Introduce the work on mould SRTT worn as suppl. 1 to 03 series
    For adoption at 76th GRBP in September 2022
Submission of an informal document to partially complete GRBP/2021/12
  Include the last conclusions as GRBP-74-33
  For consideration and adoption at 74th GRBP (September 2021)
Submission of an informal document to complete GRBP/2021/12
  Finalise the proposal of the IWG as 03 series of amendment to R117
  Submitted to 75th GRBP (February 2022)

## Slide 7: New timeline
 | 2021 |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  | 
 | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D
Working document submittal for Sept-2021 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Informal document partially supplementing the working document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Informal document supplementing the March 22 WP29 working document as informal document for January 22 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WP29 adoption working document + informal document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Entry into force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Mould SRTT worn assessement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working document as suppl. 1 (mould SRTTworn) for September 22 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working document as suppl. 1 (mould SRTTworn) for March 23 WP29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working document for new series (C2, C3) for September 22 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working document for new series (C2, C3) for March 23 WP29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | initial document adoption timeline
 | additional request from the IWG to finalise C1 proposal
 | mould SRTTworn assessment
 | document submission timeline
 | suppl. 1 adoption timeline (mould SRTTworn)

## Slide 8: Thank you for your attention!