## Slide 1
Submitted by the expert from Republic of Korea on behalf of IWG-DPPS
Informal document GRSP-71-26
71st GRSP, 9-11 May. 2022, agenda item 2(b)
Status of Informal Working Group
on Deployable Pedestrian Protection Systems
(IWG-DPPS)
Chair: Jin Seop PARK, Republic of Korea(KATRI)
Secretary: Irina Dausse, OICA(Renault)

## Slide 2
2p
Overview
Objective To develop the amendment of GTR No.9 & UN R127 w.r.t. Deployable Pedestrian Protection Systems (DPPS)
Activities - IWG: MAR., 2018 ~ NOV., 2022(extended mandate)
Meetings - 15th Meeting (9 ~ 10 FEB., 2022 / Online) - 16th Meeting (5 ~ 6 APR., 2022 / Online)
* Due to the Covid19 pandemic, the progress is slow
Working Document was submitted (GRSP/2022/2) - incomplete amendment (without preamble)

## Slide 3
3p
Major Issues
What would be included in DPPS phase 1 amendment - Japan’s proposal in phase 1
Detection Area definition - clear consensus by all CPs, justifiable preamble
Deployed position and test method - additional definitions - optional dynamic test, only dynamic test
HIT vs WAD information - Linear regression, optional linear regression
Head test area marking - with un-deployed, or with deployed, OEM choice
※ Clear positions of all CPs about these issues are required asap

## Slide 4
4p
Plan and Request
Next Meeting(t.b.d.) - 2~3 JUN., 2022 - 13~14 SEP., 2022 - 21~22 NOV., 2022
Request for mandate extension - 1 year extension (~ NOV., 2023)
GTR9 drafting
Formal
GRSP
May 2023
WP29
Nov 2023
timeline
Informal
GRSP
Dec 2022

## Slide 5
5p
Thank you for your attention