## Slide 1
IWG for Wet Grip on Worn Tyres (WGWT) Status report to 76th GRBP (September 2022)
Informal document GRBP-76-06
(76th GRBP, September 5 - 7, 2022,
agenda item 4 (c))
Transmitted by the experts of IWG for Wet Grip On Worn Tyres

## Slide 2: Background and roles
Roles
  Chair: France
  Co-chair: European Commission
  Secretary: ETRTO
IWG WGWT webpage: https://wiki.unece.org/pages/viewpage.action?pageId=80380967

## Slide 3: Meetings and participants
Meetings:
  35th WGWT: 3rd February (Webconference)
  36th WGWT: 4th March (Webconference)
  37th WGWT: 6th April (Webconference)
  37-bis WGWT: 20th April (Webconference)
  38th WGWT: 28th April (Webconference)
  39th WGWT: 13th May (Webconference)
  40th WGWT: 25th May (Webconference)
  41st WGWT: 7th June (Webconference)
  42nd WGWT: 10th June (Webconference)
  43rd WGWT: 5th July (Webconference)
  44th WGWT: 27th July (Webconference)
Participants:
  CP: China, European Commission, France, Germany, Netherlands, Japan, Spain.
  NGOs: ETRTO, ITMA, JATMA, OICA, ITTAC, USTMA

## Slide 4: Work progress since last GRBP
IWG work
  Finalise the second step approach for C1 clusters definitions and thresholds
  Improve the stability of the reference tyre via a test campaign from April to June 2022
  Then introduce moulded SRTT16 worn in the Regulation (03 and 04 series)
  Introduce C2 and C3 concept, as per GRBP-75-26-Rev.1, in a new 04 series of amendments to R117
  Then
  Submission for adoption at 76th GRBP session and consideration at March 2023 WP29 of
    GRBP/2022/22 (R117, 03 series, supplement 1) and GRBP/2022/23 (R117, 04 series)
    Informal documents GRBP-76-xx and xx to complete both working documents
Two subgroups:
  Post processing
    Assess the stability of the reference tyre with the statistical analysis of the test campaign on moulded and buffed SRTT16 worn
  Drafting
    Peparation of the working documents GRBP/2022/22 and GRBP/2022/23
    Preparation of informal documents to complete GRBP/2022/22 and 23

## Slide 5: Next steps
Introduce the ASTM standard reference for moulded SRTT16 worn
Additional assessment requested by the IWG
  Improve the test precision via a test campaign in 2023
    Workplan under discussion
    Budget to be confirmed
  Assess and include if needed the conclusions of the European Commission test campaign
  Then
  Prepare informal document(s) for 78th GRBP session (September 2023)
  Prepare working document(s) for adoption at 79th GRBP session (January 2024)

## Slide 6: IWG WGWT timeline
 | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  |  | 2024 |  |  |  |  | 
 | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J
informal document supplementing WP29 for Feb. 2022 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WP29 adoption working document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
mould SRTT16 worn assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
working document as supplement 1 for Sept. 2022 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
working document as supplement 1 for March 2023 WP29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
test precision improvement: test campaign |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
informal & working documents for Sept. 2023 & Jan. 2024 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ID |  |  |  | WD |  |  |  |  | 
step 2 C1 (clusters definition and thresholds) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
working document for 04 series (C2, C3 ) for Sept. 2022 GRBP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | document submission timeline
 | document adoption timeline GRBP
 | document adoption timeline WP29
 | entry into force
 | moulded SRTT16 worn assessment
 | additional test campaign (test precision)
New 03 series: C1 tyres in worn state
C1 tyres in worn state – second step (clusters)
04 series: C2-C3 tyres in worn state
Update: moulded SRTT16 worn
Update: test precision improvement
‘

## Slide 7: Thank you for your attention!

## Slide 8: APPENDIX: transitional provisions
 |  |  | 2022 |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  |  | 2024 |  |  |  |  |  |  |  |  |  |  |  | 2025 | 2026 |  |  |  |  |  |  |  |  |  |  |  | 2027 | 2028 |  |  |  |  |  |  |  |  |  |  | 
 |  |  | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D
02 series | C1 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 series | C1 | S2WR2B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | mould SRTT16 | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
04 series | C1 | S2W2R3B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2W2R3B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | mould SRTT16 | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | 2022 |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  |  | 2024 |  |  |  |  |  |  |  |  |  |  |  | 2025 | 2026 |  |  |  |  |  |  |  |  |  |  |  | 2027 | 2028 |  |  |  |  |  |  |  |  |  |  | 
 |  |  | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D
02 series | C1 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
03 series | C1 | S2WR2B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | mould SRTT16 | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
04 series | C1 | S2W2R3B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2WR2B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | C2 ,C3 | S2W2R3B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | mould SRTT16 | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | EIF
 |  | Possible
 |  | New approval
 |  | Extension (+ new approval)
 |  | Extension if TA originally granted with this specific series of amendment
Today (June WP29)
In October 2023 (EIF of supp 1 to 03 series and 04 series)