## Slide 1: Enhancing Risk Management with Agile Principles
Presented by Michael Quinlan, CSO Ireland, on behalf of the Task Team (see slide 7) working to the UNECE Modernisation Committee on Organisational Framework and Evaluation (MCOFE) under the wider High-Level Group for the Modernisation of Official Statistics (HLG-MOS)

## Slide 2: Introduction/ context
Ongoing work at UNECE to strengthen R.M. in Stat organisations – e.g. new draft guidelines – significant initiative !
Increasing use of Agile practices in stat. organisations
During last workshop in April to discuss R.M. guidelines some tensions were highlighted between twin development of R.M. and Agile

## Slide 3: Tensions highlighted
Agile practitioners see explicit R.M. as unnecessary/ out of date
R.M. practitioners think Agile is weak on assurance
Short-term v. long-term planning - Agile adopts a more short-term (sprint) focus – needs to be fitted into longer-term strategic working of the organisation

## Slide 4: Task team set up
  To look at ways to minimise tensions and maximise synergies, i.e.
  Ways to alleviate any potential tensions between R.M. and Agile project delivery
  Ways to capitalise on opportunities inherent to Agile to support Stat. Organisations enhance their implementation of R.M.

## Slide 5: Exploiting Agile to strengthen R.M. – 3 principles
Prinicple 1: Define your appetite for risk, and make it real
Principle 2: Identify threats and opportunities – shift focus from mitigating threats to exploiting opportunities
Principle 3: Deal with threats and exploit opportunities at the most appropriate level but document and escalate if necessary
Notes: Prinicple 1: define your appetite for risk, and make it real (i.e. in ways that drive correct and consistent behaviours at different risk levels)
Principle 2: Identify threats and opportunities – shift of focus from mitigating threats to exploiting opportunities is fundamental to Agile and offers potential to enhance our existing R.M.
Principle 3: Deal with threats and exploit opportunities at the most appropriate level but document and escalate if necessary – figure of Pyramid of Uncertainty shows decisions should be taken quickly in line with risk appetite and only formally recorded when wider/ higher level action is needed

## Slide 6: Conclusion
“What we have shown is a reconciliation between R.M. and Agile to make sure R.M. is fundamentally about effective decision making, to take advantage of Agile delivery as a process which inherently reduces risk, and to exploit Agile practices for better R.M.”.

## Slide 7: Members of Task Force
Ben Whitestone and Rich Williams, ONS UK (Co-Chairs)
Michael Quinlan, CSO Ireland
Michael Goit and Sarah MacKinnon, Statistics Canada
Phillip Wise, Carrollyn Wall and Patrick West ABS
Fabrizio Rotundi and Marco Tozzi, Istat
Alessandro Hinna and Federico Ceschel, University of Rome
Armando Zuñiga, INEGI Mexico
Anna Borowska and Agnieszka Komar-Morawska, CSO of Poland
Olja Music, Statistical Office of the Republic of Serbia
Alexander Sindram, Statistics Netherlands
Alessandra Politi, Eurostat
Steven Vale and Tetyana Kolomiyets, UNECE

## Slide 8: Thank You
Any questions / observations etc.