## Slide 1: Task Force on regulatory Fitness for Automated Driving Systems
Status report
Informal document GRVA-20-17
20th GRVA, 23-27 September 2024
Provisional agenda item 4(e)(i)
Submitted by the co-chairs of the task force on regulatory fitness for automated driving systems (TF FADS)

## Slide 2: Context and purpose (1/2)
ADS Regulatory readiness
Non-ADS Regulations
Relevant for ADS
Not relevant for ADS
ADS Regulations
Amendments needed
Amendments not needed
Contracting Parties and the industry need a regulatory environment for automated vehicles, including non-ADS Regulations
Which existing Regulations are relevant for automated vehicles? Which ones need to be amended before being applicable to ADS vehicles?
The WP.29 expert groups on regulatory fitness for ADS are screening and amending these relevant UN Regulations and GTRs
WP.29
GRBP
TF AVRS
GRE
IWG EMC
GRPE
TF AVRS
GRSP
TF AVRS
GRSG
TF AVRS
GRVA
TF FADS
IWG ADS
TF AVSR
Expert groups on regulatory fitness for ADS
TF AVC

## Slide 3: Context and purpose (2/2) – Work of all WP.29 expert groups
Initial mandate
Scan UN Regulations and GTRs to determine which ones are relevant for automated vehicles, including those with or without manual controls, those without occupants, etc.
Report to WP.29 (WP29/2023/86, updated version WP29-192-18):
Contains global results, summary sheets for each screened Regulations
Has been updated and submitted as an informal document to the 192nd session of WP.29
New guidance from WP.29 in June 2023
All groups may start drafting amendments to proposed “priority Regulations”
Coordination between groups shall continue for common definitions, translations and solutions to cross-GR issues
In March 2024, the expert groups proposed a harmonised timeline to WP.29 (WP29-192-17)
June 2022
Initial mandate
June 2023
Report to WP.29
March 2024
Amendment proposals
Until 2026
Timeline proposed to WP.29
New guidance
Phase 1 – Screening
Phase 2 – Amending

## Slide 4: Status of GRVA Regulations (overview)
R13
Screened
Relevant
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
R13-H
R78
R79
R89
R90
R140
GTR8
Screened
Screened
Screened
Screened
Not relevant
Screened
Relevant
Non-priority
Changes needed
Changes needed
Screened
Relevant
Screened
Relevant
Relevant
Relevant
Changes needed
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
Relevant
Changes needed
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
R130
Screened
Not relevant
R131
Screened
Not relevant
R139
Screened
Not relevant
R152
Screened
Not relevant
R155
Screened
Relevant
No changes needed
R156
Screened
Relevant
No changes needed
R157
Screened
Not relevant
GTR3
Screened
Relevant
Changes needed
Non-priority
Changes needed
Non-priority
Changes needed
Non-priority
Changes needed
Non-priority
Changes since the 19th GRVA session are indicated by the cells with yellow borders

## Slide 5: Status of GRVA Regulations (Regulations with active tasks)
R13
Screened
Relevant
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
R13-H
R79
Screened
Screened
Changes needed
Relevant
Changes needed
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
Relevant
Changes needed
Priority
Amend. w/ manual controls
New analysis
First draft
Informal document
Working document
R13, R13-H and R79 are the top priorities of FADS.
Active work is ongoing towards the production of first amendment proposals in January 2025.
In September, the work on R13 and R13-H has progressed and their new analysis was fully reviewed by FADS.

## Slide 6: Status of GRVA Regulations (Regulations no longer considered)
R130
Screened
Not relevant
R131
Screened
Not relevant
R139
Screened
Not relevant
R152
Screened
Not relevant
R155
Screened
Relevant
No changes needed
R156
Screened
Relevant
No changes needed
R157
Screened
Not relevant
R89
Screened
Not relevant
These Regulations are no longer considered because they are not relevant for automated vehicles, because they are already applicable to automated vehicles, or because these functions should be covered by complying with the ADS Regulation.
Amendments may still be necessary to exclude automated vehicles from their scope, to insert requirements specific to ADS with transitions of control, etc.

## Slide 7: Status of GRVA Regulations (Regulations on hold)
R78
R90
R140
GTR8
Screened
Screened
Relevant
Non-priority
Changes needed
Screened
Relevant
Screened
Relevant
Relevant
GTR3
Screened
Relevant
Changes needed
Non-priority
Changes needed
Non-priority
Changes needed
Non-priority
Changes needed
Non-priority
Non-priority Regulations will be amended in 2025 and 2026 depending on the priorities given by GRVA.
R140/GTR8 (ESC) were previously classified as “not relevant” (performance fulfilled by the ADS), but have since been re-evaluated as “relevant” due to new research showing the interest of approving ESC as standalone systems, even in fully automated vehicles.

## Slide 8: Proposed timeline — 2024 to 2026, as presented at the 192nd session of WP.29 (below is a tentative timeline; the schedule of meetings, and adoption of working documents, is the prerogative of WP.29 and its subsidiary Working Parties)
 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | Dec-24 | Jan-25 | Feb-25 | Mar-25 | Apr-25 | May-25 | Jun-25 | Jul-25 | Aug-25 | Sep-25 | Oct-25 | Nov-25 | Dec-25 | Jan-26 | Feb-26 | Mar-26 | Apr-26 | May-26 | Jun-26 | Jul-26 | Aug-26 | Sep-26 | Oct-26 | Nov-26 | Dec-26
GRVA | R13(H) R79 |  |  |  |  | x |  |  | x |  |  |  | R13(H) R79 |  |  |  | R13(H) R79 |  |  |  | x |  |  |  | x |  |  |  | x |  |  |  | x |  |  | 
WP29 |  |  | 192 |  |  | 193 |  |  |  |  | 194 |  |  |  | 195 |  |  | 196 |  |  |  |  | 197 |  |  |  | 198 |  |  | 199 |  |  |  |  | 200 | 
 | Informal document(s) Priority Regulation(s)
 | Working document(s) Priority Regulation(s)
 | Informal document(s) Non-priority Regulation(s)
 | Working document(s) Non-priority Regulation(s)
X symbols mark the usual schedule of GRVA sessions
Numbers such as 192 indicate WP.29 sessions
Dotted lines indicate usual deadlines for the submission of documents to WP.29
January 2024: working documents for R13, R13-H and R79 (with manual controls) adopted by GRVA
January 2025: informal documents for R13, R13-H and R79 (without manual controls)
  May 2025: working documents
After September 2025: documents for other GRVA Regulations, depending on new priorities
  Candidates include R78 (braking of vehicles of Category L), R140/GTR8 (ESC)
Proposed timeline unchanged

## Slide 9: Recent meetings
June 2024: 16th FADS meeting in Bristol, United Kingdom (hosted by UK)
June 2024: Joint meeting of the WP.29 ADS regulatory fitness expert groups in London, United Kingdom (hosted by UK)
July 2024: 17th FADS meeting online
September 2024: 18th FADS meeting in Brussels, Belgium (hosted by EC)

## Slide 10: Planned activities Q4 2024
Amendments to GRVA Regulations:
October 2024: 19th FADS meeting (online) dedicated to R79.
November 2024: 20th FADS meeting in Shanghai, China (hosted by CN) for a first review of complete amendment proposals.
Harmonisation and support to other GRs:
Proposed date of next update of the expert groups to WP.29: 194th session in November 2024
  Main deliverable: guidelines on technical translations
  Joint meeting of the WP.29 ADS regulatory fitness expert groups scheduled on 24 September 2024
Other current topics: non-DDT tasks of the driver, HMI considerations, response to trailer signals, etc.