## Slide 1: Status report of the UNECE GRSG Task Force on Accessibility (UN R 107)
Rudolf Gerlach, TÜV Rheinland
UNECE GRSG, October 2024
Informal document GRSG-128-29
128th GRSG, 07.-11. October, 2024
Agenda item 2

## Slide 2
Informal document GRSG-128-XX
128th GRSG, 07.-11. October, 2024
During the 126th session of UNECE GRSG (General Safety) in October 2023, UITP tabled a proposal to modify UN R 107 in respect of accessibility requirements with a main focus on class I-vehicles (City-buses). GRSG decided to establish a Task Force “Accessibility” to discuss the proposals and to develop a consolidated document. The Task Force is piloted by Germany.
The members of the group are governmental representatives from UNECE-Contracting Parties, representatives from operators and manufacturers with a wide expertise in the development of technical regulations for buses and coaches. The experts evaluate the proposal GRSG-126 tabled by UITP taking into account the needs of people with reduced mobility.
TF Accessibility started its work end of December 2023 chaired by Germany. Meetings took place:
1. Meeting, 18.12.2023 online meeting
2. Meeting, 17./18.01.2024 TÜV Rheinland – Cologne (Paris)
3. Meeting, 15./16.02.2024 RATP - Paris (hybrid)
4. Meeting, 26./27.06.2024 TEC - Liège (hybrid)
5. Meeting, 09/10.09.2024 VDA Office Berlin (hybrid)

## Slide 3
Informal document GRSG-128-XX
128th GRSG, 07.-11. October, 2024
The discussions during the meetings showed the willingness of the members to identify possible problems in the current UN-Regulation and to find good solutions to make buses better accessible.
The original plan of the TF was to present a final proposal for this 128. session of GRSG. Unfortunately, consensus could not be reached on several items.
Thus, for this 128. GRSG session an informal document has been prepared showing only paragraphs on which general consensus could be reached within the group, to take the amendment onboard of the final proposal. Despite this general agreement still some brackets are contained on points, where further justification and discussion to amend the text is necessary.
The 6. meeting of the TF is scheduled for 17./18. December 2024 at TÜV Rheinland in Cologne. The aim is now, to prepare during this session a final working document to be delivered to the secretary before the deadline for the 129. GRSG (13.01.2025).

## Slide 4
Informal document GRSG-128-XX
128th GRSG, 07.-11. October, 2024
Thank you for your attention